FitAdapt (codename)

Expert Committee Review & Product Specification v2.1 — legal-hardened

From original concept to a launch-ready, 21-module product — with a /goal prompt per module and a legal defensibility layer

| Item | Value |
| --- | --- |
| Project | MyFit — FitAdapt adaptive training platform |
| Version | 2.1 — Legal-hardened committee draft for validation |
| Date | 23 September 2026 |
| Input | FitAdapt Product Scope & System Specifications (original, Modules 1–5 + technical table) |
| Companion | FitAdapt_GoalPack_v2.1.zip — CLAUDE.md, vision + legal framework, 21 module specs, 21 /goal files, execution order |
| Status | Draft — not legal or medical advice. Items marked validated:false need expert sign-off (C10); all legal texts need counsel review in each launch jurisdiction. |
| Name | 'FitAdapt' is a working codename; do not use publicly before trademark clearance (C13) |

Contents

# 1. Executive summary

The original specification has a strong core idea — one adaptive engine that scales the same training intent across home and gym, individuals and partners — but it is not buildable or launchable as written. The committee found three blocking gaps (no health screening, no nutrition for a fat-loss goal, no exercise knowledge base), four rules that are scientifically oversimplified (fixed +2.5–5 kg overload step, a 'maximum lipolysis' heart-rate zone, one relative-bodyweight formula, default slow eccentrics for heavy beginners), and an architecture table that lists options rather than decisions. The committee kept all five original modules, reworked each of them, and added fourteen modules (M00–M19) delivered in five phases. Version 2.1 adds a legal-hardening layer requested after review: four legal and regulatory members join the committee, twelve legal invariants (L1–L12) are enforced in code alongside the safety invariants, every module receives legal rules and verifiable /goal conditions, and a new module M20 owns legal documents, recorded acceptance, claims control, licences and an immutable defensibility file — 21 modules in total (M00–M20).

## 1.1 Committee decisions

| # | Decision | What it means |
| --- | --- | --- |
| C1 | Safety first, enforced in code | Health screening in onboarding and seven safety invariants (S1–S7) enforced by the engine and covered by property-based tests. |
| C2 | Deterministic, explainable engine | The engine is the only source of prescriptions; every set carries reason codes rendered as a sentence ('why this load'). |
| C3 | Double progression with RIR autoregulation | Replaces the fixed +2.5–5 kg rule; increments depend on exercise size and the smallest step available on the user's equipment. |
| C4 | Partner training becomes a flagship | 'Fair Pair' (M09): single-device first, then multi-device; fairness through relative intensity, not absolute load. |
| C5 | Nutrition is in scope, with guardrails | Energy and protein targets with hard floors; deficit features disabled for minors and on self-reported contraindication. |
| C6 | Knowledge graph as backbone | Exercises, variants, substitutions and joint-load profiles live in one reviewed, versioned graph (M06). |
| C7 | Assess, then periodize | Safe submaximal baseline tests (M07) feed mesocycle-based programs (M08). |
| C8 | Offline-first, bilingual, low-end friendly | Sessions work without network; FR/EN from the first screen; performance budgets on low-end Android. |
| C9 | Honest physiology copy | No 'fat-burning zone' claims; wellness positioning, not medical claims. |
| C10 | Real advisory board before launch | All coefficients and content flagged 'validated: false' must be signed off by qualified professionals. |
| C11 | Legal defensibility by design | Legal invariants L1–L12 are implemented and tested like safety invariants; module M20 owns legal documents, acceptance, claims linting, licences and the defensibility file. |
| C12 | Protect the founder before writing code | Operate through a limited-liability company that owns all IP, check any employment obligations, clear the name, engage counsel and insurance before public beta (Gate 0). |
| C13 | 'FitAdapt' is a working codename | The fitness-app name space around 'Adapt' is crowded; the public brand is chosen only after a clearance search (L7). |

## 1.2 What makes the product innovative

| Differentiator | Description |
| --- | --- |
| Fair Pair | Two people of very different capacity (e.g., 120 kg and 60 kg) train the same session on one phone, with individual variants and loads and a fairness-adjusted challenge score. |
| Explainable adaptation | Every prescription explains itself; the AI coach can talk about it but cannot bypass the engine. |
| Pain-aware autoregulation | A physio-grade pain-monitoring model automatically substitutes exercises and triggers deloads. |
| Anywhere Switcher | Multiple equipment profiles; changing location keeps the training stimulus, not the exercise list. |
| On-device motion sensing | Camera rep counting and voice coaching with no video leaving the phone. |
| Local food intelligence | A community-verified database of regional dishes and typical portions. |
| Offline-first on modest devices | Designed for intermittent connectivity and mid/low-range Android phones. |

## 1.3 Delivery at a glance

| Phase | Indicative timing | Modules | Outcome | Human gate |
| --- | --- | --- | --- | --- |
| Phase 0 — Foundation | Weeks 1–3 | M00, M17 (baseline), M20 | Repo, CI, design system, auth, sync, privacy baseline | Architecture review + Gate 0 legal foundation |
| Phase 1 — Safe MVP | Weeks 4–14 | M06, M01, M07, M08, M02, M05, M03, M04 | A single user can onboard, get assessed, follow a periodized home/gym program offline and see progress | Advisory board sign-off on screening, coefficients, pain model (C10) |
| Phase 2 — Differentiation | Weeks 15–22 | M09, M10, M11, M12 | Fair Pair, nutrition with guardrails, AI coach, wearables | Dietitian + physician review of M10/M11 evals |
| Phase 3 — Business & scale | Weeks 23–29 | M13, M16, M18, M15 | Engagement loops, subscriptions, analytics/CMS, coach portal | Legal review of pricing, payments, claims |
| Phase 4 — Innovation & launch | Weeks 30–36 | M14, M17 (full), M19 | Voice + camera execution, pen-test, store launch | Go/no-go against launch gates |

Timings assume a small team driving Claude Code; they are indicative and should be re-planned after Phase 0.

# 2. The review committee

The committee below is a simulated expert panel: each member is a persona that represents a professional or user perspective, used to stress-test the original specification. It is not an endorsement by real people. Decision C10 requires a real advisory board (physician, physiotherapist, S&C coach, dietitian) to validate every item flagged 'validated: false' before public launch. All member names are fictional placeholders; any resemblance to real persons is coincidental, and no real professional endorses this product.

| Member | Profile | Voice | Perspective | Lead on |
| --- | --- | --- | --- | --- |
| Dr. Amina K. | Sports & exercise medicine physician | Expert | Pre-participation screening, contraindications, red-flag symptoms, medical-claims boundary | M01, M03, M05, M11, M17 |
| Karim B. | Strength & conditioning coach (CSCS), 15 yrs | Coach | Periodization, progression rules, load prescription, deloads | M02, M07, M08 |
| Léa M. | Calisthenics head coach | Coach | Bodyweight progressions, skill ladders, home training | M02, M06, M07 |
| Thomas R. | Sports physiotherapist | Expert | Tendon load management, pain monitoring, exercise substitution | M05, M06 |
| Nadia S. | Registered sports dietitian | Expert | Energy balance, protein targets, disordered-eating guardrails | M10 |
| Dr. Julien P. | Exercise physiologist / sport scientist | Expert | Evidence base, relative-load coefficients, HR zones, e1RM models | M02, M03, M04, M07 |
| Dr. Sofia L. | Behavioural scientist (habit formation) | Expert | Adherence, motivation, notification design, dark-pattern avoidance | M01, M13 |
| Marco D. | Group fitness & HIIT instructor | Coach | Interval design, audio cueing, class/group dynamics | M03, M09 |
| Ousmane T. | National-level powerlifter | Athlete | Load accuracy, trust in prescriptions, plate math | M02, M04 |
| Claire V. | Age-group triathlete | Athlete | Concurrent training, zone-based endurance, wearables | M03, M08, M12 |
| Ibrahima (38) | Amateur — beginner, ~120 kg, trains at home, goal: fat loss (séchage) | Amateur | Onboarding friction, joint-friendly scaling, shared-phone partner training | M01, M02, M09, M10 |
| Awa (32) | Amateur — beginner, ~60 kg, home + gym, goal: first pull-up | Amateur | Visible progress, pull-up ladder, partner fairness | M02, M04, M09 |
| David (44) | Amateur — intermediate gym-goer, busy parent, 3 × 45 min/week | Amateur | Time-boxing, missed-session reflow, fast logging | M02, M08, M11 |
| Mariam (62) | Amateur — returning to exercise after 10 years | Amateur | Balance/mobility, low impact, no age-shaming leaderboards | M05, M07, M13 |
| Élise N. | Product lead & UX researcher | Product | Scope, flows, accessibility, gym-proof UI | All |
| Raj S. | Mobile & systems architect | Technical | Offline-first, sync, stack decisions, performance budgets | M00, M09, M12 |
| Yuki H. | Data/ML & AI-safety engineer | Technical | AI coach grounding, evals, on-device ML, analytics | M11, M14, M18 |
| Me. Hélène F. | Privacy & regulatory counsel | Legal | Health-data consent, GDPR Art. 9, wellness vs medical-device claims, store policies | M17, M16, M19 |
| Sam O. | Growth & go-to-market lead | Business | Positioning, pricing, acquisition loops, launch | M13, M16, M19 |
| Me. Paul A. | Consumer & product-liability lawyer | Legal | Injury liability, terms of use, disclaimers, subscription and advertising law | M01, M16, M19, M20 |
| Me. Aïcha D. | IP & trademark counsel | Legal | Name clearance, content and software licences, founder IP ownership | M06, M19, M20 |
| Dr. Nina W. | Medical-device regulatory specialist | Expert | Wellness vs medical-device boundary (EU MDR, FDA wellness policy), claims | M05, M10, M11, M20 |
| Victor L. | Insurance broker (tech & health) | Business | Product/professional liability, cyber and D&O cover | M19, M20 |

## 2.1 How the review was run

- Each member reviewed the original document against their perspective, then the panel consolidated findings module by module.

- Every finding is attributed to the member(s) who raised it, so it can be challenged by the real advisory board.

- Amateur members tested the flows against their own weekly reality (time, equipment, body, confidence), which drove the Fair Pair, time-boxing and optional-biometrics decisions.

- Scientific claims were re-stated with a named source; anything the panel could not source is flagged validated:false.

# 3. Review of the original specification

## Module 1 — Onboarding & Dynamic Profiling

| Verdict | What works |
| --- | --- |
| Rework + split | Captures goal, location and equipment up front; the partner idea (1.2) is the most distinctive feature in the whole document. |

### Issues raised

- No pre-participation health screening, while the product targets heavy beginners and offers HIIT (Dr. Amina).

- Body-fat % and target weight on day one create friction and shame; they should be optional and deferrable (Ibrahima, Dr. Sofia).

- A single equipment profile does not match real life: users train at home, at the gym, while travelling (Léa).

- Partner mode is buried as a sub-feature of onboarding although it touches engine, UI and sync (Élise, Raj).

### Committee action

Becomes M01 (onboarding + screening + multi-location equipment profiles). Partner training moves to its own flagship module M09 'Fair Pair'.

## Module 2 — Adaptive Workout Engine

| Verdict | What works |
| --- | --- |
| Rework (core) | Correct instinct to use movement ladders (pull-up, push-up, squat) and to scale load, volume and tempo from capacity. |

### Issues raised

- No program structure: daily sessions are generated without mesocycles, splits or weekly volume targets (Karim).

- 'Relative bodyweight formulas' are undefined; each bodyweight variant moves a different fraction of body mass and needs its own coefficient (Dr. Julien).

- 5-second eccentrics as a default for heavy users will spike soreness in novices; tempo is a tool, not a default (Thomas).

- No explanation of why a load was chosen: users override what they do not trust (Ousmane).

- No time-boxing: the plan must fit the minutes available (David).

### Committee action

Becomes M02, a deterministic, explainable, offline engine. Program structure moves to new M08; baseline capacity comes from new M07; exercise data from new M06.

## Module 3 — Cardio & Conditioning

| Verdict | What works |
| --- | --- |
| Rework | Good venue-based exercise swapping and interval engine concept. |

### Issues raised

- 'Target heart-rate zone for maximum lipolysis' overstates a physiology nuance: fat-oxidation rate peaks at moderate intensity, but fat loss is driven by overall energy balance and sustainable volume (Dr. Julien, Nadia).

- HIIT and high-impact moves (jumping jacks, burpees) are not gated by screening, bodyweight or joint status (Dr. Amina, Thomas).

- Users do not look at screens during intervals; audio and haptics must lead (Marco).

- No weekly aerobic target and no fallback when no heart-rate source exists (Claire).

### Committee action

Becomes M03 with impact levels, HIIT gating, HR-reserve or RPE/talk-test guidance, and WHO-based weekly minutes. The word 'fat-burning zone' is banned from UI copy.

## Module 4 — Tracking, Analytics & Progression

| Verdict | What works |
| --- | --- |
| Keep + extend; move overload logic | Moving-average weight trend, measurements and photo comparisons are the right primitives. |

### Issues raised

- The overload rule ('2 sessions → +2.5–5 kg on machines') lives in a reporting module; progression must have one owner — the engine (Karim, Raj).

- The fixed kilo step ignores rep ranges, reps-in-reserve and exercise size (Karim, Ousmane).

- Progress photos are among the most sensitive data the app will hold; 'local or cloud' needs encryption and consent design (Me. Hélène).

- Beginners need milestone forecasts (e.g., first strict pull-up), not only charts (Awa).

### Committee action

Becomes M04 (read/visualise). Progression rules move to M02 as double progression with RIR autoregulation and equipment-aware increments.

## Module 5 — Recovery, Mobility & Safety

| Verdict | What works |
| --- | --- |
| Rework + strengthen | Rare and valuable: joint-discomfort check-ins and grip alternatives show real coaching sense. |

### Issues raised

- 'Discomfort' is undefined; adopt a pain-monitoring model with thresholds and next-morning check (Thomas).

- No red-flag symptom handling (chest pain, fainting, disproportionate breathlessness) (Dr. Amina).

- Warm-ups longer than ~8 minutes get skipped (Karim).

- Balance and mobility deserve standalone programs for older users (Mariam).

### Committee action

Becomes M05 with traffic-light pain monitoring, readiness check, triggered deloads and a stop-and-seek-care flow.

## Technical architecture table

| Verdict | What works |
| --- | --- |
| Decide, don't list | Right concerns: cross-platform, offline execution, relational logs, real-time partner sync. |

### Issues raised

- 'Flutter or React Native', 'Node.js / Python' are options, not decisions (Raj).

- Redis for timer state is the wrong layer: timers must run on-device to survive offline use and backgrounding (Raj).

- WebSockets are only needed for multi-device partner sessions; most couples share one phone (Ibrahima, Awa).

- The engine must run on-device for offline use, so it should be a shared TypeScript package used by both app and server (Raj).

### Committee action

ADR-001 fixes a TypeScript monorepo: Expo (React Native) app, Fastify API, PostgreSQL, Redis for queues/rate limits, shared pure-TS engine, local-first SQLite with outbox sync (M00).

## 3.1 Gaps that became new modules

| Gap | Why it matters | Module |
| --- | --- | --- |
| Exercise library & knowledge graph | Every module references exercises, substitutions and progressions, but none owns them. | M06 |
| Baseline assessment | Scaling assumes known capacity; nothing measures it safely. | M07 |
| Periodization | No mesocycles, split selection, weekly volume targets or missed-session reflow. | M08 |
| Partner training as a product | Distinctive but under-specified; needs single-device, multi-device and fairness scoring. | M09 |
| Nutrition | A fat-loss (séchage) goal cannot be delivered by training alone. | M10 |
| AI coaching | Expected by 2026 users; must be grounded and safety-bounded. | M11 |
| Wearables | HR, HRV, sleep and weight data improve readiness and cardio guidance. | M12 |
| Engagement | Adherence is the main driver of outcomes; no habit or social design exists. | M13 |
| Smart execution | Voice cueing and on-device rep counting reduce friction and add differentiation. | M14 |
| Coach portal | B2B revenue and human oversight channel. | M15 |
| Monetization | No business model, pricing or entitlement system. | M16 |
| Privacy & compliance | Health data, photos and minors require explicit design. | M17 |
| Analytics & admin | No way to measure, experiment, or manage content and coefficients. | M18 |
| Launch | No quality gates, store readiness or go-to-market plan. | M19 |
| Platform foundation | Monorepo, CI/CD, design system, i18n, auth and sync must exist before features. | M00 |
| Legal defensibility | Injury, claims, consumer, IP, AI and data-protection exposure had no owner. | M20 |

# 4. Product vision v2

Vision. FitAdapt is a bilingual (FR/EN), offline-first training companion that turns one person's — or two partners' — goals, equipment and daily readiness into a safe, explainable session, and gets smarter with every logged set.

## 4.1 Principles

- Safety beats engagement: no metric justifies bypassing a safety invariant.

- The engine decides, the interface explains, the AI converses.

- Progress is shown in the user's own currency: reps gained, variant unlocked, minutes done — not only kilograms.

- Every screen must be usable with sweaty hands, at arm's length, offline.

- Evidence-traceable: every coefficient and rule carries a source and a validation status.

## 4.2 Safety invariants (enforced in code)

These rules are implemented in packages/engine and packages/safety, covered by property-based tests, and cannot be changed through remote configuration.

| ID | Name | Rule |
| --- | --- | --- |
| S1 | Screening gate | A user with an unresolved screening flag cannot receive HIIT, maximal tests, or prescriptions above RPE 7 until they attest professional clearance. |
| S2 | Pain gate | A joint rated red (pain ≥ 6/10, or not settled by next morning) causes exercises that load that joint at medium/high level to be substituted in the next session. |
| S3 | Red-flag stop | Reported chest pain/pressure, fainting, disproportionate breathlessness, palpitations or sudden numbness/weakness ends the session, shows seek-care guidance and locks intensity until the user attests medical review. |
| S4 | Nutrition floors | Energy target never below estimated BMR; planned loss rate ≤ 1% bodyweight/week; no goal weight below BMI 18.5; deficit features disabled for users under 18 or who report being advised against calorie restriction. |
| S5 | Load ceiling | Prescribed load for an exercise never increases by more than 10% of its e1RM-based value within 7 days. |
| S6 | AI boundary | The AI coach can only change plans through engine APIs that enforce S1–S5 and S7; it never diagnoses. |
| S7 | Special populations | Pregnancy/postpartum and users under 16 are excluded from automatic programming in v1 (age gate at 16; pregnancy routes to professional guidance and a low-intensity library). |

## 4.3 Test personas

The committee's amateur and athlete members become golden-test personas: every engine release must produce stable, reviewed plans for them.

| Persona | Profile |
| --- | --- |
| P1 Ibrahima | 38, M, 120 kg, 178 cm, beginner, home (pull-up bar, bands, 2×10 kg dumbbells), 3×40 min, goal fat loss, knees: amber history |
| P2 Awa | 32, F, 60 kg, 165 cm, beginner, home + gym, 3×45 min, goal first strict pull-up + tone; trains with P1 |
| P3 David | 44, M, 82 kg, intermediate (3 yrs), commercial gym, 3×45 min, goal hypertrophy, often misses Fridays |
| P4 Mariam | 62, F, 70 kg, returning after 10 yrs, home, 3×30 min, goal health/balance, screening: controlled hypertension (cleared with restrictions) |
| P5 Ousmane | 29, M, 93 kg, advanced powerlifter, full gym with microplates, 4×75 min, goal strength |
| P6 Léa-type | 27, F, 58 kg, advanced calisthenics, park + rings, 5×60 min, goal skills (muscle-up) |

## 4.4 Product KPIs

| Area | Metric | Target |
| --- | --- | --- |
| Activation | First workout completed within 24 h of sign-up | ≥ 60% |
| Adherence | Completed / planned sessions (weeks 1–8) | ≥ 70% |
| Retention | Week-4 active users | ≥ 35% |
| Trust | Share of prescriptions manually overridden | < 15% |
| Safety | Red pain flags per 1,000 sessions (trend) | Decreasing; reviewed monthly |
| Quality | Crash-free sessions | ≥ 99.5% |
| Partner | Share of paying users using Fair Pair | ≥ 25% |

# 5. Target architecture (ADR-001)

The original table listed options. The committee fixed one stack, chosen so that the training engine can run identically on the phone (offline) and on the server.

| Layer | Decision | Reason |
| --- | --- | --- |
| Repository | pnpm + Turborepo monorepo, TypeScript strict | One language end to end; the engine package is shared by app and API. |
| Mobile | Expo (React Native), expo-router, expo-sqlite + Drizzle | Cross-platform, strong offline story, fast iteration with EAS builds. |
| Engine | packages/engine — pure, deterministic TypeScript | Runs offline on device and on server; testable with golden and property tests. |
| API | Fastify + zod + OpenAPI | Typed contracts shared with the app; OpenAPI for the coach portal and partners. |
| Data | PostgreSQL (server), SQLite (device), outbox sync, append-only set logs | Relational integrity; conflict-free logging across devices and partners. |
| Cache & jobs | Redis for queues and rate limits | Timers run on-device; Redis never holds session timer state. |
| Real-time | WebSocket only for multi-device Fair Pair | Single-device pair sessions need no network. |
| Web | Next.js for coach portal and admin CMS | Shares types and design tokens. |
| AI | Server-side model proxy (e.g., Claude API) with tool calls into the engine | No keys on device; the engine validates every change (S6). |
| Quality | Vitest, Jest/RNTL, fast-check, Maestro, Playwright, Sentry, OpenTelemetry | Evidence for every /goal condition; observability without personal data. |

# 6. Module catalogue v2

Five original modules were kept and reworked; fifteen were added, including M20 for legal defensibility. Numbering keeps the original modules at M01–M05 for traceability.

| ID | Module | Status | Phase | Depends on |
| --- | --- | --- | --- | --- |
| M00 | Platform Foundation & Design System | New | Phase 0 | — |
| M01 | Onboarding, Health Screening & Dynamic Profile | Enhanced (original Module 1) | Phase 1 | M00, M06 (equipment taxonomy) |
| M02 | Adaptive Training Engine & Session Execution | Enhanced (original Modules 2 and 4.3) | Phase 1 | M00, M01, M06, M07, M08; reads M04, M05 |
| M03 | Cardio & Conditioning Suite | Enhanced (original Module 3) | Phase 1 | M00, M01, M02, M06; optional M12 |
| M04 | Tracking, Analytics & Progress Dashboard | Enhanced (original Module 4) | Phase 1 | M00, M02; M10 guardrail hand-off |
| M05 | Recovery, Mobility & Pain-Monitored Safety | Enhanced (original Module 5) | Phase 1 | M00, M01, M02, M06; optional M12 |
| M06 | Exercise Library & Knowledge Graph | New | Phase 1 (first) | M00 |
| M07 | Assessment & Benchmark Testing | New | Phase 1 | M00, M01, M06 |
| M08 | Program Architect — Periodization & Scheduling | New | Phase 1 | M00, M01, M06, M07 |
| M09 | Fair Pair — Partner & Group Training | New (from original 1.2 / 2.3) | Phase 2 | M00, M02, M04, M06 |
| M10 | Nutrition & Energy Balance | New | Phase 2 | M00, M01, M04 |
| M11 | AI Coach (grounded, safety-bounded) | New | Phase 2 | M00, M02, M05, M06, M10, M17 |
| M12 | Wearables & Health Integrations | New | Phase 2 | M00, M03, M05, M17 |
| M13 | Engagement, Habits & Community | New | Phase 3 | M00, M04, M09 |
| M14 | Smart Execution — Voice Coach & On-Device Motion Sensing | New (innovation) | Phase 4 | M00, M02, M03, M17 |
| M15 | Coach Portal (B2B) | New | Phase 3 | M00, M02, M05, M08, M16, M17 |
| M16 | Monetization & Subscriptions | New | Phase 3 | M00, M17 |
| M17 | Privacy, Security & Compliance | New | Phase 0 baseline; Phase 4 completion | M00 |
| M18 | Analytics, Experimentation & Admin CMS | New | Phase 3 | M00, M06, M17 |
| M19 | Launch Readiness & Go-to-Market | New | Phase 4 | All |
| M20 | Legal Framework, Claims Control & Defensibility | New (legal hardening) | Phase 0 (after M17 baseline); maintained to launch | M00, M17 |

# 7. Module specifications

## M00 — Platform Foundation & Design System

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 0 | — | User, Device, Session (auth), SyncCursor, OutboxItem |

### Purpose

The rails every module runs on: monorepo, tooling, CI/CD, design system, internationalisation, authentication skeleton, local-first data layer and observability.

### Why — committee review

Raj: the original stack table listed alternatives without deciding, and offline execution demands a local-first data layer from day one. Élise: bilingual FR/EN, accessibility and low-end Android performance are foundations, not features added later.

### Scope

- pnpm + Turborepo monorepo: apps/mobile (Expo React Native, expo-router), apps/api (Fastify + zod + OpenAPI), apps/coach-web (Next.js stub), packages/engine (pure TypeScript), packages/shared (types, zod schemas), packages/ui (design tokens + components), packages/i18n, packages/sync, packages/safety.

- Local-first data: expo-sqlite + Drizzle ORM on device; outbox pattern with revision-based pull/push to PostgreSQL; workout set logs are append-only so they never conflict.

- Authentication: email one-time code plus Sign in with Apple / Google; short-lived access token and rotating refresh token; library choice recorded in ADR-003.

- Design system: tokens (colour, type, spacing, radius), light/dark themes, 'gym mode' with large touch targets (≥ 56 dp) and glanceable numbers, WCAG 2.2 AA contrast.

- Internationalisation: FR/EN catalogues with ICU plurals from the first screen; metric/imperial units.

- CI/CD: GitHub Actions (typecheck, lint, test, build); EAS Build profiles dev/preview/production; docker compose for API + PostgreSQL + Redis.

- Observability: crash and performance monitoring (e.g., Sentry), structured logs with no personal or health data, OpenTelemetry traces on the API.

### Rules

- TypeScript strict mode everywhere; zod validation at every process boundary (API, sync, storage).

- No user-facing string outside i18n catalogues (enforced by a lint rule).

- Performance budget: cold start < 2.5 s on a reference low-end Android device (≈ 3 GB RAM class).

- All workout features work offline; only authentication and sync need the network.

- Legal texts are loaded per locale and jurisdiction from packages/legal (created by M20); the app never hard-codes legal wording.

### Acceptance criteria

- Fresh clone → install → dev runs the mobile app and API with PostgreSQL and Redis via docker compose.

- Sign-up and sign-in by one-time code work end to end (API integration tests).

- A record created offline is queued and synced on reconnect; duplicate pushes are idempotent.

- Switching FR/EN changes every visible string; the lint rule blocks hard-coded strings.

### KPIs

- CI duration < 10 min

- Cold start within budget

- Crash-free sessions ≥ 99.5% (from first beta)

### Out of scope

- Any fitness feature

- Production infrastructure-as-code (deferred to M19)

## M01 — Onboarding, Health Screening & Dynamic Profile

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| Enhanced (original Module 1) | Phase 1 | M00, M06 (equipment taxonomy) | Profile, Goal, EquipmentProfile, ScreeningResponse, SafetyProfile, Limitation |

### Purpose

Learn who the user is, what they want, what they have and whether it is safe to train them — in under four minutes — and keep that profile current automatically.

### Why — committee review

Dr. Amina: a product that targets 120 kg beginners and offers HIIT cannot ship without pre-participation screening. Ibrahima: 'Don't make me measure body fat on day one — I'll quit.' Dr. Sofia: the user's reason and realistic schedule predict adherence better than biometrics. Léa: people train in several places, so equipment must be per location.

### Scope

- Progressive onboarding (≤ 4 min to first workout): primary + secondary goal, experience, schedule (days/week, minutes/session), locations and equipment, then biometrics, then screening.

- Goals: fat loss (séchage), muscle gain, strength, calisthenics skills, general health/longevity, endurance.

- Health screening based on PAR-Q+ (licence to be checked) with outcomes Cleared / Cleared with restrictions / Consult a professional; re-screen every 12 months or on a newly reported condition.

- Multiple equipment profiles (Home, Gym, Travel, Park) built from a checklist; location chosen at session start.

- Limitations by body region, exercises to avoid, preferred training times, reminder preferences and a one-line motivation anchor.

- Dynamic profile fields updated automatically: bodyweight trend (M04), training age, capacity estimates (M07).

### Rules

- Age gate at 16; users aged 16–17 have deficit nutrition features disabled (S4, S7).

- Screening outcome produces a SafetyProfile (maxRPE, allowHIIT, allowMaxTests, impactCeiling) consumed by M02, M03, M07 (S1).

- Pregnancy/postpartum routes to professional guidance and a low-intensity library only (S7).

- Weight and body fat are optional at onboarding and can be deferred; language is neutral and non-judgemental.

- One screening question asks whether a health professional has advised against calorie restriction (feeds S4).

- L2: the first workout is unreachable until current Terms, Privacy Policy, health-data consent and exercise-risk acknowledgment are accepted; acceptance is recorded with version, locale, jurisdiction and timestamp.

- The age gate uses 16 or the higher minimum required in the user's jurisdiction.

### Acceptance criteria

- Onboarding path completes in ≤ 12 screens in FR and EN.

- Every screening branch yields the correct SafetyProfile (table-driven tests).

- Switching equipment profile changes the available exercise pool.

- Skipping weight and body fat never blocks progress.

### KPIs

- Onboarding completion ≥ 80%

- Median time to first workout < 10 min

- Share of users with ≥ 2 equipment profiles

### Out of scope

- Medical diagnosis

- Uploading or storing medical documents

## M02 — Adaptive Training Engine & Session Execution

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| Enhanced (original Modules 2 and 4.3) | Phase 1 | M00, M01, M06, M07, M08; reads M04, M05 | SessionPlan, PlannedExercise, PlannedSet, ReasonCode, ExecutionLog, SetLog (append-only) |

### Purpose

A deterministic, explainable, offline engine that turns profile, program, history and today's context into a session — and a gym-proof screen to execute it.

### Why — committee review

Karim: '2 sessions hitting reps → +2.5–5 kg' ignores rep ranges, reps in reserve and exercise size; use double progression with autoregulation. Dr. Julien: bodyweight scaling needs variant ladders with per-variant load coefficients, not one formula. Ousmane: show why a load was chosen or users won't trust it. David: the plan must fit the clock. Thomas: slow eccentrics are a tool, not a default for heavy novices.

### Scope

- Session generator: inputs (profile, SafetyProfile, program block from M08, history, readiness from M05/M12, active equipment profile, minutes available) → SessionPlan (warm-up, blocks, exercises, sets, rep range, target RIR, load or variant, tempo, rest, reason codes).

- Movement-pattern slots (squat, hinge, lunge, horizontal/vertical push and pull, carry, core) filled from the M06 graph by equipment, level and limitations.

- Variant ladders — pull: dead hang → scapular pulls → inverted row (height-adjusted) → band-assisted → negatives → strict → weighted; push: wall → incline (by height) → knee → standard → deficit/diamond → archer; squat: box squat → air squat → goblet → split squat → barbell or leg press.

- Load prescription from e1RM (Epley, valid ≤ 12 reps, RIR-adjusted) and target intensity, rounded to the smallest increment available on the active equipment profile (plates, dumbbell pairs, machine stack steps).

- Time-boxing: fit to minutes available by trimming accessory sets first, then pairing non-competing patterns as supersets; never cut the warm-up below its minimum.

- Execution screen: current set, target, load or variant, client-side rest timer that survives backgrounding (lock-screen notification), 2-tap logging of reps/load/RIR, swap, skip, pain flag.

- Anywhere Switcher: changing location mid-program maps each slot to the nearest-stimulus exercise on the new equipment.

- Explainability: each prescription carries reason codes rendered as a FR/EN sentence (e.g., '+2.5 kg: you reached 3×12 at RIR 2 in your last two sessions').

### Rules

- Double progression: work within a rep range (e.g., 6–10 strength-hypertrophy, 8–15 hypertrophy). When all working sets reach the top of the range at or below target RPE, increase load by the smallest increment ≥ ~2.5% (upper body) or ~5% (lower body) and return to the bottom of the range.

- Regression: two consecutive sessions below the bottom of the range, or RPE ≥ 9.5, → reduce load 5–10% or step down one variant.

- Bodyweight: top of range on all sets for two sessions → next variant at the bottom of its range. Variants are equated with %-bodyweight coefficients; e.g., push-up variants per Ebben et al. (2011): knee ≈ 49%, standard ≈ 64%, feet elevated 60 cm ≈ 74%, hands elevated 60 cm ≈ 41% (to be validated).

- Slow eccentric tempo is prescribed only for specific progressions (e.g., negatives), not as a default.

- S1 and S2 caps override any prescription; S5 caps weekly load increase at 10% per exercise.

- The engine is pure and deterministic (injected clock and seed, no I/O) and stamps engineVersion on every plan.

- L4: stop and skip are available in every execution state; the first session shows the L3 notice.

- Every prescription records engineVersion and reason codes in the defensibility log (L11).

### Acceptance criteria

- Golden plans for the six committee personas are stable and reviewed.

- Property tests over random valid inputs never violate safety caps, time budget or equipment availability.

- A full session can be executed offline with 2-tap logging per set.

- Every prescription has a FR and EN explanation.

### KPIs

- Session completion ≥ 85%

- Manual override rate < 15%

- App open → first set < 30 s

### Out of scope

- Machine-learning prescription (deferred; rules first)

- Camera rep counting (M14)

## M03 — Cardio & Conditioning Suite

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| Enhanced (original Module 3) | Phase 1 | M00, M01, M02, M06; optional M12 | IntervalProtocol, CardioSession, HRZoneSet, AerobicMinutesLedger |

### Purpose

Structured, safe conditioning — intervals and steady-state — adapted to equipment, bodyweight, joints and screening, guided mainly by audio.

### Why — committee review

Dr. Julien and Nadia: fat-oxidation rate peaks at moderate intensity (Achten & Jeukendrup, 2004), but fat loss is driven by energy balance and sustainable volume, so the 'maximum lipolysis zone' promise is replaced by honest guidance. Dr. Amina and Thomas: HIIT and high-impact moves must be gated. Marco: nobody looks at a screen mid-interval. Claire: use HR reserve when a heart-rate source exists, RPE/talk test otherwise.

### Scope

- Interval engine: HIIT, Tabata (20 s/10 s × 8), EMOM, AMRAP and custom work/rest, with audio, haptic and large visual countdown; FR/EN voice cues.

- Impact levels (low/medium/high) per exercise; the default is set from SafetyProfile, bodyweight and joint flags.

- Steady-state sessions: incline walk, bike, rower, elliptical, outdoor walk/run; zone guidance via HR reserve (Karvonen) when resting HR is known, HRmax estimated as 208 − 0.7 × age (Tanaka et al., 2001), otherwise RPE and talk test.

- Weekly aerobic target against WHO 2020: 150–300 min moderate or 75–150 min vigorous (vigorous minutes count double).

- Venue swaps: e.g., step-ups ↔ stair climber, shadow boxing ↔ rower, marching ↔ bike.

### Rules

- HIIT/Tabata only when SafetyProfile.allowHIIT is true and ≥ 2 weeks of consistent training are logged.

- Default impact is low for users with knee/ankle/hip flags or BMI ≥ 35 until they opt up.

- The terms 'fat-burning zone' and 'maximum lipolysis' never appear in UI copy (C9).

- Heavy lower-body days and hard intervals are not scheduled back to back when avoidable (with M08).

- L3: the first HIIT session requires reading a short intensity notice.

### Acceptance criteria

- Timer drift < 100 ms over 20 minutes; audio cues play with the screen locked.

- Zone calculations match reference values; HIIT is unavailable to gated users.

### KPIs

- Weekly aerobic-minute target reached by ≥ 50% of active users

- Interval session completion ≥ 85%

### Out of scope

- GPS route mapping (v1.1)

- Structured running plans (v2)

## M04 — Tracking, Analytics & Progress Dashboard

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| Enhanced (original Module 4) | Phase 1 | M00, M02; M10 guardrail hand-off | BodyMetric, Measurement, ProgressPhoto (encrypted blob ref), Milestone, AdherenceStat |

### Purpose

Turn logs into understandable progress: strength, volume, variants unlocked, body trends, adherence and milestones — privately.

### Why — committee review

Dr. Julien: smooth bodyweight with a trend, and show e1RM, weekly hard sets per muscle and adherence rather than raw logs. Dr. Sofia: show progress in the unit that matters to the user. Me. Hélène: progress photos are among the most sensitive data the app holds. Awa: 'Tell me roughly when I'll get my first pull-up.' Raj: progression logic moves to M02; M04 only reads.

### Scope

- Workout history and per-exercise history: e1RM, best set, volume load, variant level over time.

- Weekly hard sets per muscle group against goal ranges (e.g., roughly 10–20 for hypertrophy, following the dose-response trend in Schoenfeld et al., 2017).

- Bodyweight trend (exponentially weighted moving average) with rate of change in %BW/week; circumferences; optional body-fat estimate.

- Progress photos: encrypted on device, optional end-to-end-encrypted backup, side-by-side comparison with a pose-guide overlay.

- Milestones and forecasts (e.g., first strict pull-up) shown as a date range with confidence, never as a promise.

- Adherence: planned vs completed, streaks that count planned rest days.

- Export of all training and body data (CSV and JSON).

### Rules

- Sustained loss > 1% BW/week for 3 weeks triggers a supportive notice and hands off to M10 guardrails.

- Photos never leave the device unless backup is explicitly enabled; backups are end-to-end encrypted.

- No judgemental language about weight or body shape.

- Forecasts and trends are labelled as estimates, never as guarantees (L1).

### Acceptance criteria

- Dashboard renders two years of data in < 1 s on the reference device.

- Network tests prove photos stay local by default.

- EWMA and forecast functions are unit-tested.

### KPIs

- Weekly dashboard visits per active user

- Photo feature opt-in rate

- Export usage

### Out of scope

- Social sharing of photos

## M05 — Recovery, Mobility & Pain-Monitored Safety

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| Enhanced (original Module 5) | Phase 1 | M00, M01, M02, M06; optional M12 | ReadinessCheck, PainReport, DeloadEvent, RedFlagEvent, WarmupPlan |

### Purpose

Keep users training for years: specific warm-ups, readiness-based adjustment, a physio-grade pain model, triggered deloads and a red-flag stop.

### Why — committee review

Thomas: replace 'discomfort' with a pain-monitoring model (Silbernagel et al., 2007) — pain during exercise can be acceptable below a threshold if it settles by next morning. Dr. Amina: red-flag symptoms need a stop-and-seek-care flow. Karim: warm-ups over ~8 minutes get skipped. Mariam: balance and mobility matter more to her than biceps.

### Scope

- Warm-up generator: 2–3 min general, specific mobility for the day's patterns, ramp-up sets before the first heavy lift (e.g., ~40/60/80% of working load).

- Cool-downs and standalone mobility and balance programs (targeted at 55+).

- Optional 10-second readiness check (sleep, soreness, stress, energy, 1–5) plus HRV/resting HR from M12 → readiness score that trims volume or suggests swaps.

- Pain monitor per joint, 0–10, after the session and at a next-morning check: green ≤ 3, amber 4–5, red ≥ 6 or not settled by next morning.

- Deload engine: scheduled (M08) or triggered (two amber weeks, a red flag, performance drop two sessions running, low readiness three days) → volume −40–50%.

- Alternative grips and variants: neutral grip, ring rows, reduced range of motion.

- Red-flag screen for chest pain/pressure, fainting, disproportionate breathlessness, palpitations, sudden numbness/weakness.

### Rules

- S2 pain gate and S3 red-flag stop are enforced through engine inputs.

- Amber or red on the same joint for more than two weeks → recommend seeing a physiotherapist.

- No diagnostic wording; guidance only.

- Emergency guidance and numbers are configured per jurisdiction and verified before launch; red-flag events are written to the defensibility log (L11).

### Acceptance criteria

- Warm-ups stay within 5–8 minutes.

- Traffic-light and deload triggers are unit-tested; the red-flag flow is E2E-tested.

### KPIs

- Red pain flags per 1,000 sessions (trend)

- Deload acceptance rate

- Warm-up completion rate

### Out of scope

- Rehabilitation programs for diagnosed injuries

## M06 — Exercise Library & Knowledge Graph

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 1 (first) | M00 | Exercise, ExerciseEdge, Equipment, Muscle, MediaAsset, ContentVersion |

### Purpose

The single, reviewed, versioned source of truth for exercises, variants, substitutions, equipment and joint-load profiles.

### Why — committee review

Élise and Raj: every original module references exercises but none owns them. Léa: progressions are a graph, not a list. Thomas: substitution must understand joint load, not only muscles.

### Scope

- Launch target ≥ 250 exercises (MVP seed 120) with: movement pattern, primary/secondary muscles, equipment tags, joint-load profile (shoulder, elbow, wrist, lumbar, hip, knee, ankle: low/medium/high), impact level, skill level, %BW coefficient for bodyweight moves, unilateral flag, cues, common mistakes, contraindication tags.

- Typed edges: PROGRESSES_TO, REGRESSES_TO, SUBSTITUTES (stimulus similarity 0–1), REQUIRES (equipment).

- Media: short loops or animations cached offline in packs per equipment profile; low-bandwidth mode.

- Search, filters, favourites and user-defined custom exercises.

- Content workflow in the admin CMS (M18) with two-person approval (coach + physio) and versioning.

### Rules

- Substitution chooses the highest-similarity exercise that satisfies equipment, joint flags and SafetyProfile.

- No exercise is published without a physio-review flag; seed content is marked validated:false.

- Progression chains are acyclic.

- L6: every media asset records licence, source and rights holder; unlicensed assets cannot be published; exercise names avoid third-party trademarks.

### Acceptance criteria

- Schema validation passes for the seed; graph integrity tests pass.

- Substitution queries are fast enough for on-device use.

### KPIs

- Share of swaps accepted

- Coverage: exercises with a valid substitute per equipment profile

### Out of scope

- Producing final video content (placeholders only)

## M07 — Assessment & Benchmark Testing

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 1 | M00, M01, M06 | AssessmentProtocol, AssessmentResult, CapacityModel |

### Purpose

Measure starting capacity safely so the engine starts at the right ladder rung and load, then re-measure every block.

### Why — committee review

Karim: you cannot scale without a baseline. Dr. Julien: use submaximal tests (reps at a set RIR) rather than 1RM tests for novices. Ibrahima: '0 pull-ups' must place him on a ladder, not fail him. Mariam: older users need age-appropriate tests.

### Scope

- Home assessment ≤ 15 min: push-up variant max reps (user picks a level), dead-hang time, inverted-row reps, bodyweight squat reps or 30-second chair stand (Jones et al., 1999, for 55+), plank hold.

- Gym assessment: submaximal rep tests (a load for 6–10 reps stopped at RIR 2) → e1RM via Epley with RIR adjustment.

- Re-assessment at the end of each mesocycle (4–6 weeks) and on demand.

- Mapping of results to ladder levels and starting loads; a Capacity model stored in the profile.

### Rules

- No test to failure when SafetyProfile.allowMaxTests is false; tests stop at RIR 2.

- A result of zero maps to the lowest rung of that ladder with encouraging copy.

### Acceptance criteria

- Mapping tables are unit-tested; results feed M02's first session.

### KPIs

- Assessment completion ≥ 75% of new users

- Share of first-week prescriptions overridden (target < 20%)

### Out of scope

- Laboratory tests (VO2max, body composition scans)

## M08 — Program Architect — Periodization & Scheduling

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 1 | M00, M01, M06, M07 | Program, Mesocycle, Microcycle, ScheduledSession, VolumeTarget |

### Purpose

Give every session a place in a plan: split, mesocycle, weekly volume targets, calendar, and graceful reflow when life happens.

### Why — committee review

Karim: the original spec generates days without a plan. Claire: concurrent training needs rules so hard intervals don't wreck heavy leg days. David: 'When I miss Friday, reflow the week — don't guilt me.'

### Scope

- Split selection by days/week and goal: 2–3 days full body, 4 days upper/lower, 5–6 days push/pull/legs or hybrid, calisthenics skill days.

- Mesocycles of 4–6 weeks (accumulation → deload); goal-specific phases (e.g., fat loss keeps strength work and adds aerobic volume).

- Weekly hard-set targets per muscle by goal and training age (starting points: beginner 8–12, intermediate 10–16, advanced 12–20; to be validated).

- Calendar with reflow: a missed session is shifted or merged by priority; no punitive messaging.

- Concurrent-training placement rules; transition week on goal change.

- Committee-authored program templates plus auto-generated programs.

### Rules

- The scheduler is deterministic and lives in packages/engine/program.

- Reflow never produces more than one extra session per week or two hard sessions for the same pattern on consecutive days.

### Acceptance criteria

- Split, volume and reflow rules are unit-tested; persona programs are golden-tested.

### KPIs

- Planned-session adherence ≥ 70%

- Reflow acceptance rate

### Out of scope

- Competition peaking for athletes (v2)

## M09 — Fair Pair — Partner & Group Training

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New (from original 1.2 / 2.3) | Phase 2 | M00, M02, M04, M06 | PairSession, Participant, SharedTimeline, FairScore |

### Purpose

Let two people of very different capacity train the same session together — on one phone or two — with individual prescriptions and fair competition.

### Why — committee review

Ibrahima and Awa: 'We share one phone on the living-room floor.' Karim: equalise by relative intensity (e1RM %, ladder level, RIR), not absolute load. Dr. Sofia: partners improve adherence; design for cooperation as well as competition. Raj: WebSockets only for multi-device sessions.

### Scope

- Modes: single-device (shared screen, 'I go / you go' turns), multi-device (real-time via WebSocket with local-network fallback), remote 'ghost' session (train asynchronously against a partner's recorded session).

- Pair planner: merges two SessionPlans into one timeline — same pattern, individual variant and load; one partner's set is the other's rest when rest targets allow; shared circuits with individual reps.

- Fair Challenge Score: points relative to each person's own baseline (completed volume × variant/load coefficient ÷ personal expected volume).

- Equipment conflict handling (one barbell → staggered turns or swap).

- Privacy controls: partners see only what is shared; bodyweight hidden by default.

- Group mode up to 6 people for coaches/classes (v2).

### Rules

- Each partner's SafetyProfile and pain flags apply independently.

- Logs stay per user (append-only), so sync conflicts cannot mix partners' data.

- Equal relative effort yields equal Fair Challenge Scores within ±5%.

- Each partner accepts their own terms and acknowledgment; sharing any data with a partner requires that partner-specific consent; Fair Challenge scoring is opt-in and never rewards training through pain.

### Acceptance criteria

- Single-device E2E session for P1 + P2; multi-device sync test; fairness tests.

### KPIs

- Share of paying users using Fair Pair ≥ 25%

- Paired users' W4 retention vs solo

### Out of scope

- Public matchmaking with strangers

## M10 — Nutrition & Energy Balance

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 2 | M00, M01, M04 | EnergyModel, NutritionTarget, FoodItem, Portion, IntakeLog |

### Purpose

The minimum nutrition a fat-loss or muscle-gain goal needs — energy and protein targets, quick logging, local foods — inside hard safety guardrails.

### Why — committee review

Nadia: séchage cannot be delivered by training alone. Dr. Amina and Dr. Sofia: disordered-eating guardrails are mandatory. Ibrahima: 'Calorie apps don't know our dishes' — a regional food database with typical portions is a differentiator. Me. Hélène: nutrition logs are health-adjacent; collect the minimum.

### Scope

- Energy estimate: Mifflin-St Jeor BMR × activity factor, then adaptive expenditure updated weekly from bodyweight trend and logged intake.

- Targets by goal: fat loss sized to ~0.5–1% BW/week, muscle gain with a small surplus; protein ≈ 1.6–2.2 g/kg/day (Morton et al., 2018 found benefits plateau around 1.6 g/kg; the upper end is often used in a deficit).

- Logging modes: hand-portion quick log, food database search, barcode scan (v1.1), photo-assisted estimate with mandatory confirmation (v2).

- Regional food database: FR/EN and local dish names, typical portions, community submissions verified before publication.

- Simple habits: protein at each meal, vegetables, hydration.

### Rules

- S4 nutrition floors are enforced in code.

- If a user reports being advised against calorie restriction, deficit targets and number-based tracking are disabled and supportive resources are shown.

- No 'earn your food' mechanics linking exercise calories to allowed intake; no body-shaming copy.

- L3 notice before any deficit target; general guidance only, no individual medical nutrition therapy.

- Every food item records its data licence; share-alike datasets are used only with their attribution and licence obligations met (L6).

### Acceptance criteria

- Floors and disable paths are unit- and property-tested; the quick log takes ≤ 3 taps.

### KPIs

- Weekly logging days per user

- Protein target attainment

- Guardrail trigger rate (monitored, not optimised)

### Out of scope

- Meal plans for medical conditions

- Supplement recommendations

## M11 — AI Coach (grounded, safety-bounded)

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 2 | M00, M02, M05, M06, M10, M17 | Conversation, Message, ToolCallAudit, EvalCase, EvalRun |

### Purpose

A conversational coach in FR/EN that explains prescriptions, answers questions from approved content, and changes plans only through the engine.

### Why — committee review

Sam: conversational coaching is expected; it must be differentiated by grounding and safety. Yuki: the LLM is never the source of truth for prescriptions — it proposes, the engine validates. Dr. Amina: no diagnosis; escalate red flags. David: 'I want to say my knee hurts, change today — and have it done.'

### Scope

- Chat (and voice via M14) with minimal context: profile summary, SafetyProfile, current program and recent logs.

- Tool calls to engine APIs: swapExercise, adjustSessionTime, requestDeload, explainPrescription, logPain, reschedule — all validated by the engine and safety layer.

- Grounded answers from committee-approved content (M06 cues, articles) with inline source references; out-of-scope questions politely declined.

- Guardrails: red-flag detection hands off to the M05 flow; S4 respected in nutrition talk; no medical advice.

- Evaluation suite of ≥ 200 conversations (safety, accuracy, tone, FR/EN) run in CI with thresholds.

- Server-side model proxy (e.g., Claude API): no keys on device, rate limits per tier, caching, routing of simple requests to a smaller model.

- Offline fallback: FAQ and deterministic actions.

### Rules

- S6: all plan changes go through engine APIs; the model cannot write prescriptions directly.

- Safety-critical evals must pass at 100%; overall eval pass rate ≥ 95%.

- Conversation data retention is minimal and configurable; no training on user data without explicit consent.

- L5: AI disclosure at the start of every conversation and a persistent AI label; outputs never claim to be from a human professional.

- Model-provider usage policies are followed, including any disclosure requirements for consumer-facing use.

### Acceptance criteria

- Eval suite passes thresholds in CI; tool calls are audited; the red-flag hand-off is E2E-tested.

### KPIs

- Coach-assisted adjustments per active user

- Thumbs-up rate ≥ 85%

- Cost per monthly active coach user

### Out of scope

- Free-form program generation by the model

- Medical triage

## M12 — Wearables & Health Integrations

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 2 | M00, M03, M05, M17 | IntegrationConnection, HealthSample, ConsentRecord |

### Purpose

Bring heart rate, HRV, sleep, steps and weight in — and workouts out — with explicit consent, never making data mandatory.

### Why — committee review

Claire: zone training and readiness improve with real data. Raj: connect heart-rate straps directly over Bluetooth for in-session HR. Me. Hélène: consent per data type.

### Scope

- Apple HealthKit and Android Health Connect: read HR, resting HR, HRV, sleep, steps, weight; write completed workouts.

- Bluetooth LE heart-rate straps via the standard Heart Rate Service during sessions.

- Third-party platforms (Garmin, Polar, Strava) in v2.

- Readiness contribution shown transparently (which inputs changed today's plan).

### Rules

- Explicit consent per data type; revocable at any time.

- Missing or stale data never blocks a session; the engine falls back to self-report.

- L9: data read from HealthKit or Health Connect is never sent to analytics, advertising or third parties and never sold.

### Acceptance criteria

- Adapters tested with mocks; BLE HR parser tested with recorded packets; consent revocation stops reads.

### KPIs

- Share of users connecting ≥ 1 source

- Session HR coverage for cardio sessions

### Out of scope

- Continuous background tracking

- Medical-grade ECG features

## M13 — Engagement, Habits & Community

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 3 | M00, M04, M09 | Reminder, Streak, Achievement, Challenge, Invite, Referral |

### Purpose

Help people keep showing up — through habit design, meaningful achievements and partner accountability — without dark patterns.

### Why — committee review

Dr. Sofia: implementation intentions and forgiving streaks work; guilt and notification spam don't. Sam: partner invites and referrals are the cheapest acquisition. Mariam: 'No leaderboards comparing me to 25-year-olds.'

### Scope

- Smart reminders scheduled from the user's own plan ('after work, Mon/Wed/Fri, living room').

- Weekly check-in and short reflection.

- Streaks that count planned rest days, with a streak-freeze allowance.

- Achievements tied to real progress: personal records, variant unlocks, consistency.

- Private challenges with a partner or small group; referral and partner invites; privacy-safe share cards (no bodyweight by default).

### Rules

- Notification budget: max one per day by default, quiet hours respected.

- No public bodyweight or body-shape leaderboards; social features are opt-in.

- Marketing messages require a separate opt-in; referral programme has its own terms; community content has report/block and a moderation queue (L10); no testimonial without recorded consent (L12).

### Acceptance criteria

- Notification budget and streak rules unit-tested; share cards contain no hidden personal data.

### KPIs

- Week-4 retention ≥ 35%

- Invite conversion

- Notification opt-out rate < 10%

### Out of scope

- Public social feed

## M14 — Smart Execution — Voice Coach & On-Device Motion Sensing

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New (innovation) | Phase 4 | M00, M02, M03, M17 | VoiceCueSet, RepCountEvent (count only) |

### Purpose

Hands-free training: voice cues and commands, and camera-based rep counting that runs entirely on the phone.

### Why — committee review

Marco: hands-free cueing changes the experience. Yuki: on-device pose estimation is now practical; nothing should leave the device. Me. Hélène: camera features need explicit, per-session consent.

### Scope

- Voice guidance FR/EN (text-to-speech) with set, rep, tempo and rest cues; additional languages pluggable.

- Voice commands ('done, ten reps', 'rest', 'next') using on-device speech recognition where available.

- Camera rep counting for six movements — squat, push-up, lunge, jumping jack, glute bridge, plank hold timer — with on-device pose estimation (e.g., MediaPipe or ML Kit pose detection).

- Basic form cues (depth, tempo) labelled beta.

### Rules

- No frame, video or pose data is stored or uploaded.

- Camera mode needs an explicit per-session start; a visible indicator is always shown.

- No biometric identifiers (e.g., face geometry) are created or stored; pose keypoints exist only in memory; the L3 notice explains camera processing before first use.

### Acceptance criteria

- Rep counting accuracy and frame-rate targets met on a consented test set; privacy test proves zero network use.

### KPIs

- Share of sessions using voice

- Rep-count correction rate

### Out of scope

- Detailed biomechanical analysis or injury prediction

## M15 — Coach Portal (B2B)

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 3 | M00, M02, M05, M08, M16, M17 | Organisation, Coach, ClientLink, SharedScope, Message, AuditEntry |

### Purpose

A web workspace for personal trainers and gyms to program, monitor and message clients — with human oversight built on the same engine.

### Why — committee review

Sam: B2B is a second revenue line and a distribution channel. Karim: coaches need to see pain flags and adherence, not only logs. Dr. Amina: coaches must not override safety caps.

### Scope

- Next.js web app: client roster, program assignment and editing through the engine, log and pain-flag review, adherence views, messaging, templates.

- Client invitations and consent to share data with a coach.

- Roles and permissions (owner, coach, assistant); audit log.

- Coach plans and billing via M16.

### Rules

- Coaches adjust within SafetyProfile caps; they can request a client re-screen but not lift caps.

- Clients choose what a coach can see and can revoke access at any time.

- L10: coaches accept the Coach Agreement and upload credentials before accessing clients; verification status is shown to clients; the platform states that coaches are independent professionals.

### Acceptance criteria

- RBAC tests; engine validation on coach edits; Playwright E2E for core flows.

### KPIs

- Paying coach accounts

- Clients per coach

- Coach-assigned program adherence

### Out of scope

- Marketplace discovery of coaches (v2)

## M16 — Monetization & Subscriptions

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 3 | M00, M17 | Plan, Entitlement, Subscription, Seat, Transaction (processor references only) |

### Purpose

A clear freemium model with partner and coach plans, store-compliant billing and regional pricing.

### Why — committee review

Sam: Fair Pair naturally supports a two-seat plan. Me. Hélène: payment and paywall rules differ by store and region. Committee: safety features are never behind a paywall.

### Scope

- Tiers: Free (home programs, tracking, safety features); Premium (full adaptive engine, gym programs, AI coach, nutrition, multi-device Fair Pair); Duo (two seats); Coach plans.

- In-app purchases via App Store and Google Play with an entitlement service (e.g., RevenueCat); server-side entitlement checks.

- Regional pricing; web checkout with local payment methods (cards, mobile money) only where store rules allow.

- Trials, paywall experiments (via M18), refunds and restore purchases.

### Rules

- Screening, pain monitoring, red-flag handling and data export are free forever.

- Entitlements are verified server-side; the client cannot unlock features locally.

- L8: cancellation reachable in no more steps than purchase; trial-end reminder; prices with applicable taxes; withdrawal-right handling per jurisdiction.

### Acceptance criteria

- Entitlement tests with sandbox/webhook fixtures; paywall never gates safety features.

### KPIs

- Trial → paid conversion

- Duo plan share

- Monthly churn

### Out of scope

- Ads

- Selling user data

## M17 — Privacy, Security & Compliance

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 0 baseline; Phase 4 completion | M00 | ConsentRecord, DataRequest, RetentionPolicy, AuditEntry |

### Purpose

Treat health data, photos and conversations as the most sensitive data they are — by design, provably.

### Why — committee review

Me. Hélène: health data is special-category data under GDPR Art. 9 and needs explicit consent; other launch markets have their own data-protection laws; stores require in-app account deletion. Raj and Yuki: security must be tested, not asserted.

### Scope

- Consent management per data type (health, photos, wearables, AI coach, analytics) with versioned consent records; legal texts configurable per country.

- Data subject rights in-app: export, correction, account and data deletion (with backup purge schedule).

- Encryption: TLS 1.2+ (prefer 1.3) in transit, encryption at rest, end-to-end encryption for photo backups; secrets management.

- Security baselines: OWASP MASVS for mobile, OWASP ASVS Level 2 for the API; dependency and secret scanning in CI; external penetration test before launch.

- DPIA, records of processing, retention schedule, breach-response runbook.

- Wellness positioning and claims review (not a medical device); terms and privacy policy; age gate at 16.

### Rules

- No personal or health data in logs or analytics.

- Deletion completes within 30 days, including backups on their rotation schedule.

- Records of processing include, per jurisdiction, the lawful basis, transfer mechanism and authority-filing status (e.g., CDP formalities).

### Acceptance criteria

- Automated privacy tests; security scans clean; DPIA and runbooks in repo; pen-test findings closed before launch.

### KPIs

- Open high/critical findings = 0 at launch

- Median data-request completion time

### Out of scope

- Certification programmes (e.g., ISO 27001) — later decision

## M18 — Analytics, Experimentation & Admin CMS

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 3 | M00, M06, M17 | Event, Experiment, Flag, ConfigVersion, ContentItem, Review |

### Purpose

Measure what matters, experiment safely, and manage content and engine coefficients with review and rollback.

### Why — committee review

Sam: no product decisions without funnels and retention. Dr. Julien: engine coefficients must be tunable without app releases, but only through a reviewed, versioned process. Yuki: analytics must be privacy-respecting.

### Scope

- Product analytics with an event taxonomy, funnels and retention (privacy-respecting tool, EU hosting or self-hosted).

- Feature flags and A/B experiments.

- Remote config for engine coefficients: versioned, two-person approval (expert + engineer), staged rollout, one-click rollback.

- Admin CMS for exercises, programs, articles, food items and translations with two-person review.

- Support tooling: user lookup with audited access.

### Rules

- Analytics events carry IDs and coarse categories only — no health values or free text.

- Safety-invariant parameters (S1–S7 thresholds) cannot be changed via remote config.

- Experiments and remote config can never target legal flows (acceptance, notices, AI disclosure, cancellation) or safety flows.

### Acceptance criteria

- Taxonomy validation; config versioning and rollback tests; CMS review workflow E2E.

### KPIs

- Experiments shipped per month

- Time to publish reviewed content

### Out of scope

- Building a custom BI warehouse in v1

## M19 — Launch Readiness & Go-to-Market

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New | Phase 4 | All | LaunchGate, ChecklistItem |

### Purpose

Turn a working product into a launched one: quality gates, accessibility, localisation, store readiness, beta, expert sign-off and go-to-market.

### Why — committee review

Élise: define 'ready' in numbers. Me. Hélène: store data-safety forms and claims review block launches. Sam: launch with a partner story (Fair Pair) and a coach channel. Committee C10: a real advisory board signs off before public launch.

### Scope

- Quality gates: crash-free sessions ≥ 99.5%, API p95 < 300 ms, cold start < 2.5 s on the reference low-end device, offline session success ≥ 99%.

- Accessibility audit (WCAG 2.2 AA) and FR/EN localisation QA.

- Store readiness: listings and screenshots FR/EN, App Store privacy details and Google Play data-safety form, review notes, content rating.

- Beta programme via TestFlight and Google Play closed testing, with structured feedback.

- Real advisory board sign-off on all validated:false items (C10).

- Go-to-market: positioning, pricing test, coach and gym partnerships, content plan, launch analytics dashboard, support and FAQ.

### Rules

- Launch is blocked while any gate fails or any safety-relevant item is unvalidated.

- Launch is blocked until counsel sign-off per launch jurisdiction, trademark clearance, bound insurance, company incorporation, green licence scan and green claims linter are recorded.

### Acceptance criteria

- A launch-check script reports all gates green; store metadata committed; advisory sign-off recorded.

### KPIs

- Activation ≥ 60%

- W4 retention ≥ 35%

- Store rating ≥ 4.5

### Out of scope

- Paid acquisition at scale before retention targets are met

## M20 — Legal Framework, Claims Control & Defensibility

| Status | Phase | Depends on | Core data |
| --- | --- | --- | --- |
| New (legal hardening) | Phase 0 (after M17 baseline); maintained to launch | M00, M17 | LegalDocument, DocumentVersion, Acceptance, NoticeImpression, DefensibilityEvent, LicenceRecord, TrademarkRecord, IncidentReport |

### Purpose

Give the product the legal mechanisms it needs — documents, recorded acceptance, point-of-risk notices, claims control, licence compliance, name clearance tracking and an immutable defensibility file — so that risk is reduced by design and provable afterwards.

### Why — committee review

Me. Paul A.: disclaimers cannot remove liability for negligent injury, so safety by design plus proof of what the user saw is the real defence. Dr. Nina W.: one careless sentence ('treats back pain') can turn a wellness app into a medical device. Me. Aïcha D.: the 'Adapt' name space is crowded and unlicensed media is the most common infringement in fitness apps. Victor L.: insurers ask for exactly this evidence before quoting.

### Scope

- packages/legal: versioned legal documents per locale and jurisdiction (drafts for counsel), acceptance service, point-of-risk notice registry (L2, L3).

- Jurisdiction matrix as configuration (age thresholds, required notices, withdrawal rules, emergency guidance, authority-filing status).

- Claims linter over i18n catalogues, store metadata, AI-coach system prompts and marketing copy, with FR/EN denylists and an allowlisted substantiation file (L1).

- Licence compliance: software bill of materials, open-source licence allowlist, asset/dataset licence register with evidence links (L6).

- Trademark and name register (codename vs public name, classes, markets, status) (L7).

- Defensibility file: append-only log of acceptances, notices shown, safety events, engine versions, content approvals and incident handling, with retention rules and legal-hold export (L11).

- Incident and complaint procedure: injury report path, escalation, legal hold, regulator and insurer notification steps.

- docs/legal: founder checklist (Gate 0), risk register, document list, counsel sign-off tracker.

### Rules

- Legal texts are drafts until counsel marks them approved for a jurisdiction; unapproved texts cannot be enabled in production builds.

- The defensibility log is append-only and tamper-evident (hash-chained); access is audited.

- The claims linter runs in CI and on AI-coach eval outputs; any hit fails the build unless the phrase is in the substantiation file with evidence.

### Acceptance criteria

- Acceptance and notices work per locale and jurisdiction; production builds refuse unapproved legal texts.

- Claims linter, licence scan and defensibility-log integrity checks run in CI.

- Legal docs, matrix, registers and procedures exist in docs/legal, marked 'requires counsel review'.

### KPIs

- Open legal gates at launch = 0

- Claims-linter violations merged = 0

- Time to produce a legal-hold export < 1 day

### Out of scope

- Giving legal advice or replacing counsel

- Filing trademarks or regulatory forms automatically

# 8. Roadmap, gates and execution order

| Phase | Indicative timing | Modules | Outcome | Human gate |
| --- | --- | --- | --- | --- |
| Phase 0 — Foundation | Weeks 1–3 | M00, M17 (baseline), M20 | Repo, CI, design system, auth, sync, privacy baseline | Architecture review + Gate 0 legal foundation |
| Phase 1 — Safe MVP | Weeks 4–14 | M06, M01, M07, M08, M02, M05, M03, M04 | A single user can onboard, get assessed, follow a periodized home/gym program offline and see progress | Advisory board sign-off on screening, coefficients, pain model (C10) |
| Phase 2 — Differentiation | Weeks 15–22 | M09, M10, M11, M12 | Fair Pair, nutrition with guardrails, AI coach, wearables | Dietitian + physician review of M10/M11 evals |
| Phase 3 — Business & scale | Weeks 23–29 | M13, M16, M18, M15 | Engagement loops, subscriptions, analytics/CMS, coach portal | Legal review of pricing, payments, claims |
| Phase 4 — Innovation & launch | Weeks 30–36 | M14, M17 (full), M19 | Voice + camera execution, pen-test, store launch | Go/no-go against launch gates |

## 8.1 /goal execution order

| # | Goal / gate | Chars | Turn cap |
| --- | --- | --- | --- |
| 1 | M00 — Platform Foundation & Design System | 2239 | 60 |
| 2 | M17 — Privacy, Security & Compliance | 2018 | 60 |
| 3 | M20 — Legal Framework, Claims Control & Defensibility | 2357 | 55 |
| — | Gate 0 — Legal foundation: company incorporated and owning the IP, founder employment obligations checked, counsel engaged for launch markets, name clearance started, insurance quotes obtained, advisory-board agreements drafted. |  |  |
| 4 | M06 — Exercise Library & Knowledge Graph | 2214 | 60 |
| 5 | M01 — Onboarding, Health Screening & Dynamic Profile | 2421 | 50 |
| 6 | M07 — Assessment & Benchmark Testing | 1715 | 40 |
| 7 | M08 — Program Architect — Periodization & Scheduling | 1843 | 50 |
| 8 | M02 — Adaptive Training Engine & Session Execution | 2680 | 90 |
| 9 | M05 — Recovery, Mobility & Pain-Monitored Safety | 2097 | 50 |
| 10 | M03 — Cardio & Conditioning Suite | 2073 | 50 |
| 11 | M04 — Tracking, Analytics & Progress Dashboard | 2097 | 50 |
| — | Gate 1 — Safe MVP: advisory board reviews screening wording, engine coefficients, pain model; internal alpha with the six personas. |  |  |
| 12 | M09 — Fair Pair — Partner & Group Training | 2136 | 70 |
| 13 | M10 — Nutrition & Energy Balance | 2205 | 60 |
| 14 | M11 — AI Coach (grounded, safety-bounded) | 2276 | 70 |
| 15 | M12 — Wearables & Health Integrations | 1841 | 50 |
| — | Gate 2 — Differentiation: dietitian + physician review M10 guardrails and M11 eval results; closed beta of Fair Pair. |  |  |
| 16 | M13 — Engagement, Habits & Community | 1911 | 45 |
| 17 | M16 — Monetization & Subscriptions | 1837 | 50 |
| 18 | M18 — Analytics, Experimentation & Admin CMS | 1932 | 55 |
| 19 | M15 — Coach Portal (B2B) | 1808 | 70 |
| — | Gate 3 — Business: counsel reviews pricing, payment flows, claims and consent texts. |  |  |
| 20 | M14 — Smart Execution — Voice Coach & On-Device Motion Sensing | 1980 | 70 |
| 21 | M19 — Launch Readiness & Go-to-Market | 2131 | 50 |
| — | Gate 4 — Launch go/no-go: launch:check green (including legal gates), pen-test findings closed, advisory and counsel sign-off complete for every launch jurisdiction. |  |  |

# 9. Driving development with /goal

A /goal is not a long instruction: it is a completion condition that Claude Code keeps working towards, turn after turn, while a separate evaluator checks whether the condition has been met. The pack is built around that behaviour.

## 9.1 Structure of every goal

- Pointer to the module spec, CLAUDE.md and the safety invariants — the detailed 'what' lives in the repository, not in the prompt.

- Numbered, verifiable conditions: named tests, files, thresholds and command outputs the evaluator can see in the session.

- Standard closing conditions: typecheck, lint and test green; a status file with deviations and items awaiting expert validation.

- Constraints that protect safety and quality: never weaken S1–S7, never delete or loosen tests, no secrets, FR/EN strings.

- A turn cap with a stop instruction, so a stuck run ends with a useful status file instead of looping.

## 9.2 Operating rules

- One module per branch and per goal run; review the status file and the PR before merging.

- Stop at every gate for human and expert review; do not start Phase 2 before Gate 1 sign-off.

- If a goal stops at its cap, re-run it: the status file tells the next run where to continue.

- Combine with auto mode for unattended runs only on a disposable development environment.

# 10. Legal risk & defensibility framework

Read this first. No specification can guarantee that nobody will ever sue. What this version does is lower the probability of a claim, strengthen the defence if one is made, and move residual risk off the founder through a company structure and insurance. It is a design framework written by a non-lawyer drafting assistant; every document and decision here must be reviewed by qualified counsel in each launch jurisdiction before public release.

Key point. In the EU and UK (and in many other systems), a disclaimer cannot exclude liability for death or personal injury caused by negligence, and consumer-protection rules limit what terms can waive. Disclaimers help, but the real protection is a product that is demonstrably safe by design, honest in its claims, documented, and insured.

## 10.1 Legal invariants L1–L12

Implemented and tested like the safety invariants; module M20 owns the shared mechanisms, and each module's spec lists its own legal rules.

| ID | Name | Rule |
| --- | --- | --- |
| L1 | No medical or results claims | The product is positioned as general wellness. No copy anywhere (app, store, website, ads, AI output) claims to diagnose, treat, cure or prevent a disease, or guarantees results (e.g., 'lose 10 kg in 30 days'). Enforced by a claims linter in CI. |
| L2 | Informed, recorded acceptance | Terms of Use, Privacy Policy, health-data consent and an exercise-risk acknowledgment are accepted before the first workout; each acceptance stores document version, locale, jurisdiction and timestamp; material changes require re-acceptance. |
| L3 | Notice at the point of risk | Short, plain-language notices appear where the risk is: first workout, first HIIT session, any assessment, nutrition deficit set-up, AI coach, camera mode. They are shown, not buried in the terms. |
| L4 | User stays in control | Every prescription can be skipped, modified or stopped; a stop control is always visible; no mechanic pressures users to continue through pain or fatigue. |
| L5 | AI transparency | Users are told they are interacting with an AI system at the start of every coach conversation and by a persistent label (EU AI Act Art. 50 duties apply since 2 August 2026); the AI never impersonates a human professional. |
| L6 | Licensed content only | Every media asset, font, sound, icon, dataset and open-source dependency has a recorded licence compatible with commercial use; the build fails on missing or incompatible licences. |
| L7 | Cleared names and marks | The product name, logo and feature names are used publicly only after trademark clearance in launch markets; third-party marks appear only in nominative, factual use. |
| L8 | Fair consumer dealing | Prices shown with applicable taxes; cancellation is as easy as sign-up; trial-end reminders; statutory withdrawal rights respected; no dark patterns; no fake or unconsented testimonials or before/after photos. |
| L9 | Lawful data processing | Explicit consent for health data; registrations/authorisations with data-protection authorities where required; lawful cross-border transfer mechanisms; health-platform data (HealthKit, Health Connect) never used for advertising or sold. |
| L10 | Clear third-party roles | Coaches are independent professionals bound by a coach agreement with verified credentials; community content has reporting, blocking and a notice-and-action process. |
| L11 | Defensibility file | Consents, notices shown, safety events, engine version per prescription, content approvals and incident handling are logged immutably and retained per schedule, so the company can show what the user saw and why a prescription was made. |
| L12 | No real people without consent | Committee personas are fictional; no real person's name, likeness, voice or testimonial is used without written consent; the AI never generates a real person's likeness. |

## 10.2 Gate 0 — protect the founder before public release

| Item | Action | When |
| --- | --- | --- |
| Company structure | Incorporate a limited-liability entity before any public release; the company (not the founder personally) contracts with users, coaches and suppliers and owns all code, content and trademarks. | Before beta |
| IP ownership | Written IP assignment from every contributor (co-founders, freelancers, advisors, content creators) to the company; keep a register. | Continuous |
| Founder employment check | If the founder is employed, review the employment contract for IP-assignment, confidentiality, outside-activity and non-compete clauses; build on personal time and equipment; obtain written approval where required. | Now |
| Counsel | Engage counsel in the primary jurisdiction and correspondents for each launch market; agree the jurisdiction matrix and document list. | Phase 0 |
| Name clearance | Trademark search (e.g., Nice classes 9, 41, 42, 44) in launch markets; file only after clearance; keep two fallback names. | Phase 0 |
| Insurance | Quotes for product/professional liability covering digital fitness guidance, cyber liability, and D&O once investors join. | Before beta |
| Advisory board | Written agreements with real experts: scope, compensation, liability, confidentiality, and whether their names may be used publicly. | Phase 1 |
| Data-protection filings | Plan registrations or authorisations with authorities where required (e.g., prior formalities with Senegal's CDP under Law No. 2008-12) and appoint representatives where needed (e.g., GDPR Art. 27 if established outside the EU). | Before beta |

## 10.3 Legal risk register

| Domain | Exposure | Controls | Modules |
| --- | --- | --- | --- |
| Personal injury / negligence | A user is injured following a prescription or during a partner challenge. | S1–S7, L3, L4, conservative defaults, expert-validated content, L11 audit trail, insurance, terms with lawful limitation clauses. | M01–M05, M09, M20 |
| Medical-device regulation | Features or copy imply a medical purpose, bringing the app under medical-device rules. | L1 claims linter, no diagnosis, no condition-specific programs, regulatory review of screening, pain and nutrition copy. | M05, M10, M11, M20 |
| Regulated professions | Individual nutrition or rehabilitation advice treated as unlicensed practice of dietetics or physiotherapy. | General guidance only, no medical nutrition therapy or rehab plans, referral to professionals, credential checks for coaches. | M05, M10, M15 |
| Data protection | Unlawful processing of health data, breach, missing filings or unlawful transfers. | M17 + L9, DPIA, consent records, encryption, authority filings, transfer mechanisms, breach runbook. | M17, M12, M04 |
| AI regulation and AI harm | Missing AI disclosure or harmful AI advice. | L5 disclosure, S6 tool-only changes, safety evals at 100%, logging, provider usage-policy compliance. | M11, M14 |
| Consumer and subscription law | Hard-to-cancel subscriptions, unclear prices, withdrawal rights ignored. | L8, store-managed billing, cancellation parity test, trial reminders, withdrawal-waiver capture where applicable. | M16 |
| Misleading advertising | Unsubstantiated performance or weight-loss claims, fake reviews, unconsented before/after photos. | L1, L8, L12, substantiation file for every marketing claim, testimonial consent records. | M19, M20 |
| Copyright and licences | Unlicensed videos, questionnaires (e.g., PAR-Q+ wording), fonts, music, datasets (e.g., share-alike food databases) or code. | L6 asset register, SBOM, OSS licence allowlist in CI, licence checks before verbatim use. | M06, M10, M20 |
| Trademark conflict | Name or feature names infringe an existing mark. | L7 clearance before public use; codename in the meantime. | M19, M20 |
| Third-party coaches | A coach on the platform gives harmful advice. | L10 coach agreement with indemnity, credential verification, engine safety caps that coaches cannot lift, reporting channel. | M15 |
| User-generated content | Harassment, defamation or unlawful content in challenges or community features. | Report/block, moderation queue, notice-and-action procedure, community guidelines. | M13 |
| Minors | Under-age users, or minors exposed to calorie restriction. | Age gate at 16 (higher where local law requires), no targeting of minors, deficit features off under 18. | M01, M10 |
| Accessibility | Non-compliance with accessibility law for consumer digital services (e.g., European Accessibility Act, applicable since 28 June 2025). | WCAG 2.2 AA design system and audits. | M00, M19 |
| Store policies | Removal from App Store/Google Play for health-data, payments or account-deletion breaches. | Store compliance checklists, in-app account deletion, accurate privacy labels. | M16, M17, M19 |
| Founder personal exposure | Personal liability, or a conflict with an employer over IP or outside activities. | C12: company structure, IP assignments, employment-contract check, insurance. | Gate 0 |
| Tax | Cross-border VAT on digital services. | Stores as merchant of record for in-app sales; merchant-of-record provider for web checkout. | M16 |

## 10.4 Jurisdiction matrix (starter)

This matrix is a starting checklist for counsel, not a statement of the law. Confirm which markets you launch in, and have each row checked and completed by a qualified lawyer.

| Market | Frameworks to check with counsel |
| --- | --- |
| EU (e.g., France) | GDPR (health data = special category, Art. 9); EU AI Act Art. 50 transparency (applies since 2 Aug 2026); EU MDR boundary (no medical purpose); Consumer Rights Directive (withdrawal rights); Unfair Commercial Practices Directive; Digital Services Act (user content); European Accessibility Act; French-language requirements for consumer documents in France. |
| United Kingdom | UK GDPR and Data Protection Act 2018; consumer-protection and subscription-contract rules (DMCC Act 2024, as provisions come into force); UK medical-device rules for any medical purpose. |
| United States (only if launched) | FTC Act (deceptive claims); FTC Health Breach Notification Rule for health apps; state consumer-health-data laws (e.g., Washington My Health My Data Act); state auto-renewal laws; Illinois BIPA if any biometric identifiers; COPPA (users under 13 excluded anyway); FDA general-wellness policy. |
| Senegal | Law No. 2008-12 on personal data (a reform has long been under discussion — confirm the text in force) and prior formalities with the CDP, especially for health data and transfers abroad; Law No. 2008-08 on electronic transactions; consumer-protection rules. |
| Other WAEMU/ECOWAS markets (e.g., Côte d'Ivoire) | National data-protection laws (e.g., Côte d'Ivoire Law No. 2013-450, supervised by ARTCI), local consumer and e-commerce rules, language requirements. |
| App stores (all markets) | Apple App Review Guidelines (health-data use limits, in-app account deletion, payments); Google Play Health apps policy, data-safety form and payments policy. |

## 10.5 Legal documents to draft

| Document | Content |
| --- | --- |
| Terms of Use | Wellness positioning, assumption of risk, user responsibilities, lawful limitation of liability, subscription terms reference, governing law and consumer-compliant dispute resolution, per jurisdiction. |
| Privacy Policy + health-data consent | Per data type, purposes, retention, transfers, rights, authority contacts. |
| Exercise-risk acknowledgment | Plain-language, one screen, accepted before the first workout (L2). |
| Point-of-risk notices | First workout, HIIT, assessments, nutrition deficit, AI coach, camera mode (L3). |
| AI coach notice | AI disclosure, limits, no medical advice, how to reach a human/professional (L5). |
| Subscription & refund terms | Prices, renewal, cancellation, trials, withdrawal rights and waivers where applicable (L8). |
| Coach Agreement + data-processing terms | Independence, credentials, indemnity, conduct, data roles (L10). |
| Community guidelines | Acceptable behaviour, reporting, enforcement (L10). |
| Advisory-board agreements | Scope, liability, confidentiality, name use. |
| Substantiation file | Evidence for every marketing and in-app claim (L1). |

## 10.6 Name

A quick search found several existing fitness apps built on the word 'Adapt' (e.g., 'Adapt', 'AdaptaFit', 'AdaptiveFit') and a public prototype already titled 'FitAdapt'. The committee therefore treats FitAdapt as a codename only; the public brand is selected after a professional trademark clearance search (C13, L7). This is a screening observation, not a clearance opinion.

# 11. Risks and mitigations

| Risk | Level | Mitigation |
| --- | --- | --- |
| Injury and liability | High | Screening gate, safety invariants S1–S7, pain model, wellness positioning, terms reviewed by counsel, real advisory board. |
| Inaccurate coefficients or rules | High | Every value carries source + validated flag; remote-config versioning with rollback (M18); expert sign-off gate. |
| AI coach hallucination or unsafe advice | High | Grounded retrieval, tool-only plan changes, 100% pass on safety evals, human-reviewed red-team set. |
| Privacy breach (photos, health data) | High | Local-first encrypted photos, explicit per-type consent, pen-test, DPIA, minimal analytics. |
| Store rejection over health claims or payments | Medium | Claims review, data-safety forms, regional payment rules checked in M16/M19. |
| Scope creep across 21 modules | Medium | Phase gates; each /goal has a turn cap and a status file; later modules can slip without blocking MVP. |
| LLM running cost | Medium | Tier-based rate limits, routing to smaller models, caching, offline deterministic fallback. |
| Low connectivity / low-end devices | Medium | Offline-first architecture, performance budgets, downloadable media packs. |
| Legal action (all domains) | High | See section 11: legal invariants L1–L12, M20 defensibility file, Gate 0 founder protections, counsel sign-off per jurisdiction, insurance. |

# Appendix A — Evidence references

References were compiled by the drafting assistant from its own knowledge, not retrieved and checked for this document. Verify each citation and every numeric value against the original source before it is marked 'validated: true' in the codebase.

- Achten J, Jeukendrup AE (2004). Optimizing fat oxidation through exercise and diet. Nutrition, 20(7–8), 716–727.

- Bull FC et al. (2020). World Health Organization 2020 guidelines on physical activity and sedentary behaviour. British Journal of Sports Medicine, 54(24), 1451–1462.

- Ebben WP et al. (2011). Kinetic analysis of several variations of push-ups. Journal of Strength and Conditioning Research, 25(10), 2891–2894.

- Epley B (1985). Poundage chart. Boyd Epley Workout (origin of the Epley 1RM estimate: 1RM = w × (1 + reps/30)).

- Jones CJ, Rikli RE, Beam WC (1999). A 30-s chair-stand test as a measure of lower body strength in community-residing older adults. Research Quarterly for Exercise and Sport, 70(2), 113–119.

- Karvonen MJ, Kentala E, Mustala O (1957). The effects of training on heart rate: a longitudinal study. Annales Medicinae Experimentalis et Biologiae Fenniae, 35(3), 307–315.

- Mifflin MD, St Jeor ST et al. (1990). A new predictive equation for resting energy expenditure in healthy individuals. American Journal of Clinical Nutrition, 51(2), 241–247.

- Morton RW et al. (2018). A systematic review, meta-analysis and meta-regression of the effect of protein supplementation on resistance training-induced gains in muscle mass and strength in healthy adults. British Journal of Sports Medicine, 52(6), 376–384.

- PAR-Q+ Collaboration / Warburton DER et al. The Physical Activity Readiness Questionnaire for Everyone (PAR-Q+), current edition — licence terms to be checked before verbatim use.

- Schoenfeld BJ, Ogborn D, Krieger JW (2017). Dose-response relationship between weekly resistance training volume and increases in muscle mass. Journal of Sports Sciences, 35(11), 1073–1082.

- Silbernagel KG et al. (2007). Continued sports activity, using a pain-monitoring model, during rehabilitation in patients with Achilles tendinopathy. American Journal of Sports Medicine, 35(6), 897–906.

- Tanaka H, Monahan KD, Seals DR (2001). Age-predicted maximal heart rate revisited. Journal of the American College of Cardiology, 37(1), 153–156.

- Zourdos MC et al. (2016). Novel resistance training-specific rating of perceived exertion scale measuring repetitions in reserve. Journal of Strength and Conditioning Research, 30(1), 267–275.

- Regulation (EU) 2024/1689 (AI Act), Article 50 — transparency obligations; application from 2 August 2026, unaffected by the Digital Omnibus on AI (Regulation (EU) 2026/1744).

- Regulation (EU) 2016/679 (GDPR), Articles 9 and 27.

- Directive (EU) 2019/882 (European Accessibility Act).

- Senegal Law No. 2008-12 of 25 January 2008 on the protection of personal data; Commission de Protection des Données Personnelles (CDP).

# Appendix B — /goal prompts (full text)

Identical to the files in goals/ of the pack. Paste one at a time into Claude Code, in the order of section 8.1.

## M00 — Platform Foundation & Design System

/goal Implement M00 Platform Foundation & Design System as specified in docs/specs/M00-platform-foundation.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) The monorepo layout in the spec exists; 'pnpm install' then 'pnpm -w build' succeed. (2) 'docker compose up -d' starts PostgreSQL and Redis; 'pnpm --filter api test:integration' passes tests for one-time-code sign-up, sign-in, refresh-token rotation (reuse of an old refresh token is rejected) and logout. (3) packages/sync tests prove: a record created offline is written to the outbox, pushed on reconnect, pulled on a second simulated device; a duplicate push is idempotent; concurrent append-only set logs from two devices both survive. (4) The Expo app boots; a test renders the home screen in FR and EN; an ESLint rule fails on a fixture containing a hard-coded JSX string. (5) packages/ui ships tokens (light/dark) and Button, Card, NumberDisplay, Timer, Stepper, Input, Sheet, Toast with tests asserting accessibility labels and minimum touch targets (48 dp standard, 56 dp gym mode). (6) A GitHub Actions workflow runs typecheck, lint and test on pull requests; eas.json defines dev, preview and production profiles. (7) docs/adr contains ADR-001 stack, ADR-002 sync, ADR-003 auth. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M00.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Build no fitness features. Commit only .env.example, never real secrets. If blocked, or after 60 turns, stop and update docs/status/M00.md with the remaining gaps and exact next steps.

## M01 — Onboarding, Health Screening & Dynamic Profile

/goal Implement M01 Onboarding, Health Screening & Dynamic Profile as specified in docs/specs/M01-onboarding-screening-profile.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) The onboarding flow follows the spec's screen order; a Maestro (or Detox) E2E test completes onboarding and lands on the first-workout screen in ≤ 12 screens, once in FR and once in EN. (2) packages/safety exports evaluateScreening(responses) returning a SafetyProfile; table-driven tests cover all-no, every single yes, pregnancy, age < 16 blocked, age 16–17 deficit disabled, and 'advised against calorie restriction'. (3) The SafetyProfile is persisted, synced and exposed through a typed selector; a fake-clock test proves a re-screen prompt appears after 12 months. (4) A user can create at least 3 equipment profiles; an integration test proves switching profile changes the queried exercise pool (use the M06 seed if present, otherwise a fixture). (5) An E2E path skips weight and body fat and still reaches the first workout. (6) Screening wording lives in content files marked 'licence check pending'; every input has an accessibility label. (7) L2 test: the first workout is unreachable until current Terms, Privacy Policy, health-data consent and exercise-risk acknowledgment are accepted; the API stores version, locale, jurisdiction and timestamp; publishing a new material version forces re-acceptance (E2E + API tests). (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M01.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No diagnostic wording anywhere. Do not weaken any SafetyProfile field to make a test pass. If blocked, or after 50 turns, stop and update docs/status/M01.md with the remaining gaps and exact next steps.

## M02 — Adaptive Training Engine & Session Execution

/goal Implement M02 Adaptive Training Engine & Session Execution as specified in docs/specs/M02-adaptive-training-engine.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine exports generateSession() and evaluateProgression() with zod-typed input/output; a test proves the package has no I/O imports and uses only the injected clock and seed. (2) Golden-file tests for the six personas in docs/specs/00-product-vision.md produce stable plans committed as snapshots. (3) fast-check property tests over ≥ 10,000 random valid inputs prove: SafetyProfile caps never exceeded; weekly e1RM-based load increase ≤ 10% per exercise; planned duration ≤ minutes available; no exercise needs equipment missing from the active profile; no medium/high load on a red-flagged joint. (4) Unit tests cover every rule in the spec's Rules section, including bodyweight ladder promotion/regression and increment rounding for plates, dumbbell pairs and machine stacks. (5) Every PlannedSet has ≥ 1 reason code; a test renders all reason codes in FR and EN with no missing key. (6) A Maestro E2E test executes a full session in offline mode: logging reps/load/RIR in ≤ 2 taps per set, swap, skip and pain flag; a fake-timer test proves the rest timer stays correct after backgrounding. (7) Coefficients live in packages/engine/config with 'source' and 'validated' fields; line coverage of packages/engine ≥ 95%. (8) L4/L11 tests: stop and skip exist in every execution-screen state; the first session shows the L3 notice; each executed prescription writes engineVersion and reason codes to the defensibility log. (9) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (10) docs/status/M02.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No machine learning and no network access inside packages/engine. Unvalidated coefficients must stay marked validated:false and be listed in the status file. If blocked, or after 90 turns, stop and update docs/status/M02.md with the remaining gaps and exact next steps.

## M03 — Cardio & Conditioning Suite

/goal Implement M03 Cardio & Conditioning Suite as specified in docs/specs/M03-cardio-conditioning.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/cardio generates HIIT, Tabata, EMOM, AMRAP and steady-state sessions; unit tests cover each protocol's timeline. (2) A fake-timer test proves interval timer drift < 100 ms over 20 minutes; the mobile timer plays FR/EN audio cues and haptics with the app backgrounded (native module or expo-av test harness plus a manual-test note in the status file). (3) Zone tests: HRmax = 208 − 0.7 × age; Karvonen zones from resting HR; RPE/talk-test fallback when no HR data. (4) Gating tests: allowHIIT=false or < 2 weeks of logs → no HIIT; knee/ankle/hip flag or BMI ≥ 35 → only low-impact exercises by default. (5) A weekly aerobic-minutes ledger counts vigorous minutes double and is shown against 150–300 min. (6) A test scans the FR and EN catalogues and fails if 'fat-burning zone', 'maximum lipolysis' or their French equivalents appear. (7) L3 test: the first HIIT session cannot start before the intensity notice is shown and confirmed. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M03.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Timers run on-device only; no server-side timer state. If blocked, or after 50 turns, stop and update docs/status/M03.md with the remaining gaps and exact next steps.

## M04 — Tracking, Analytics & Progress Dashboard

/goal Implement M04 Tracking, Analytics & Progress Dashboard as specified in docs/specs/M04-tracking-progress-dashboard.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/analytics exposes pure functions for e1RM history, volume load, weekly hard sets per muscle, EWMA bodyweight trend, %BW/week rate, adherence and milestone forecasts (returning a date range and confidence); unit tests cover each. (2) A test proves sustained loss > 1% BW/week for 3 weeks emits the guardrail event consumed by M10 (or a stub if M10 is not built). (3) The dashboard renders a seeded two-year dataset in < 1 s in a performance test on the reference profile. (4) Progress photos are encrypted at rest; a test with a network spy proves zero uploads while backup is off; enabling backup uploads only ciphertext. (5) CSV and JSON export includes all training and body data and round-trips through the importer in tests. (6) A copy test fails on a denylist of judgemental body terms in FR and EN catalogues. (7) Forecast components always render an 'estimate, not a guarantee' label in FR and EN (component test). (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M04.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Do not implement progression logic here; read it from packages/engine. If blocked, or after 50 turns, stop and update docs/status/M04.md with the remaining gaps and exact next steps.

## M05 — Recovery, Mobility & Pain-Monitored Safety

/goal Implement M05 Recovery, Mobility & Pain-Monitored Safety as specified in docs/specs/M05-recovery-mobility-pain-safety.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) Warm-up generator tests: duration 5–8 minutes, mobility matches the day's movement patterns, ramp-up sets precede the first heavy lift. (2) Pain model tests: 0–3 green, 4–5 amber, ≥ 6 or unsettled next morning red; a red joint makes the next generateSession() substitute every medium/high-load exercise on that joint (S2). (3) Deload trigger tests for each trigger in the spec; volume reduced 40–50%. (4) A Maestro E2E test reports chest pain mid-session: the session ends, seek-care guidance appears, and an intensity lock persists until attestation (S3). (5) Readiness tests: low score trims volume by one set per exercise; missing wearable data never blocks. (6) A persistence test recommends a physiotherapist after > 2 weeks of amber/red on the same joint. (7) Red-flag events are written to the defensibility log; emergency guidance is read from per-jurisdiction config (test with two jurisdictions). (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M05.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No diagnostic wording; all medical-style copy goes in content files flagged for physician review. If blocked, or after 50 turns, stop and update docs/status/M05.md with the remaining gaps and exact next steps.

## M06 — Exercise Library & Knowledge Graph

/goal Implement M06 Exercise Library & Knowledge Graph as specified in docs/specs/M06-exercise-library-knowledge-graph.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/shared defines zod schemas for Exercise, ExerciseEdge, Equipment and Muscle exactly as in the spec. (2) A seed of ≥ 120 exercises with FR and EN names, cues and common mistakes validates against the schema; every seed entry has validated:false and reviewStatus:'pending'. (3) Graph tests: progression chains acyclic; every PROGRESSES_TO has a matching REGRESSES_TO; ≥ 90% of exercises have a substitute available with bodyweight-only, home-basic and full-gym equipment sets; ladders for pull, push and squat from M02's spec are complete. (4) substitute(exercise, equipment, jointFlags, safetyProfile) returns the highest-similarity valid option; tests prove it never returns an exercise loading a red joint at medium/high or needing missing equipment; p95 query time < 20 ms on the seed. (5) The library is available offline in SQLite on device; search and filter by pattern, muscle and equipment work in a component test. (6) L6 test: publishing a MediaAsset without licence, source and rightsHolder fails. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M06.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Do not present seed content as expert-validated. Use placeholder media only; no copyrighted videos or images. If blocked, or after 60 turns, stop and update docs/status/M06.md with the remaining gaps and exact next steps.

## M07 — Assessment & Benchmark Testing

/goal Implement M07 Assessment & Benchmark Testing as specified in docs/specs/M07-assessment-benchmarks.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/assessment defines home, gym and 55+ protocols; a guided assessment screen runs them offline. (2) Mapping tests: each result maps to the correct ladder rung and starting load; zero results map to the lowest rung; e1RM from RIR-adjusted Epley is correct for 1–12 reps. (3) Gating test: allowMaxTests=false → every test instruction stops at RIR 2. (4) Integration test: completing an assessment for persona P1 and P5 produces a CapacityModel that generateSession() uses for the first session. (5) A re-assessment prompt appears at the end of a mesocycle (fake clock). (6) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (7) docs/status/M07.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Never instruct a maximal or to-failure test to a gated user. If blocked, or after 40 turns, stop and update docs/status/M07.md with the remaining gaps and exact next steps.

## M08 — Program Architect — Periodization & Scheduling

/goal Implement M08 Program Architect — Periodization & Scheduling as specified in docs/specs/M08-program-architect-periodization.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/program generates a Program with split, mesocycles and weekly hard-set targets for each persona; golden tests committed. (2) Split-selection tests cover 2 to 6 days/week for every goal. (3) Reflow tests: missing any single session produces a valid week with ≤ 1 extra session and never two hard sessions for the same pattern on consecutive days. (4) Concurrent-training tests: when avoidable, HIIT is not scheduled the day before a heavy lower-body session. (5) A calendar screen shows the week and applies reflow offline; copy after a missed session passes a 'no guilt' denylist test in FR and EN. (6) Deload weeks are scheduled every 4–6 weeks and exposed to M05. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M08.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Volume targets stay in config with source and validated:false. If blocked, or after 50 turns, stop and update docs/status/M08.md with the remaining gaps and exact next steps.

## M09 — Fair Pair — Partner & Group Training

/goal Implement M09 Fair Pair — Partner & Group Training as specified in docs/specs/M09-fair-pair-partner-training.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/pair exports mergePlans(planA, planB, sharedEquipment) → SharedTimeline; tests prove same pattern per block, individual variant/load, and rest windows honoured for both. (2) Fairness tests: for P1 (120 kg) and P2 (60 kg) performing equal relative effort, Fair Challenge Scores differ by ≤ 5%; property tests across random pairs confirm the same. (3) Safety tests: each participant's SafetyProfile and red joints apply independently in the shared timeline. (4) A Maestro E2E test runs a single-device pair session offline with alternating turns and per-person logging. (5) Integration test: two clients join a multi-device session over WebSocket, stay in sync through a disconnect/reconnect, and end with correct per-user logs. (6) Bodyweight is hidden from the partner view unless the owner opts in (test). (7) Consent tests: each participant must have accepted their own L2 documents; no data is shared with a partner without that user's sharing consent; challenge scoring is off by default. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M09.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Single-device mode must require no network. If blocked, or after 70 turns, stop and update docs/status/M09.md with the remaining gaps and exact next steps.

## M10 — Nutrition & Energy Balance

/goal Implement M10 Nutrition & Energy Balance as specified in docs/specs/M10-nutrition-energy-balance.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/engine/nutrition implements BMR (Mifflin-St Jeor), activity factor, adaptive expenditure from weight trend + intake, and goal targets; unit tests match reference values. (2) Property tests over random profiles prove S4: target ≥ BMR, planned loss ≤ 1% BW/week, no goal weight below BMI 18.5, deficit disabled for age < 18 and for 'advised against calorie restriction'. (3) When deficit is disabled, the UI hides numeric calorie targets and shows supportive content (component test). (4) Hand-portion quick log completes in ≤ 3 taps (E2E); food search works offline on a seed of ≥ 200 foods including regional dishes with FR/EN names and typical portions, all marked validated:false. (5) A copy test fails on 'earn', 'burn it off', 'cheat meal' and French equivalents in nutrition catalogues. (6) The M04 guardrail event (loss > 1% BW/week for 3 weeks) shows a supportive notice and reduces the deficit. (7) Every food item has source and licence fields (schema test); the deficit set-up shows the L3 notice first. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M10.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No medical nutrition therapy content. Seed food data must cite a public source per item or be marked estimate. If blocked, or after 60 turns, stop and update docs/status/M10.md with the remaining gaps and exact next steps.

## M11 — AI Coach (grounded, safety-bounded)

/goal Implement M11 AI Coach (grounded, safety-bounded) as specified in docs/specs/M11-ai-coach.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) apps/api exposes a coach endpoint that proxies the model server-side; no API key exists in apps/mobile (test greps the bundle). (2) The model can act only via the listed tools; each tool calls the engine and is audited; a test proves an attempted plan change outside tools is impossible and a tool call that violates S1–S5 is rejected by the engine. (3) An eval suite of ≥ 200 FR/EN cases (≥ 60 safety-critical: red flags, diagnosis requests, extreme dieting, bypass attempts) runs via 'pnpm --filter api eval'; safety-critical pass = 100%, overall ≥ 95%; results written to docs/status/M11-evals.md. (4) Red-flag phrases in chat trigger the M05 stop flow (integration test). (5) Knowledge answers include references to approved content IDs; unsupported questions get a scoped refusal (eval cases). (6) Per-tier rate limits and response caching are tested; offline mode shows FAQ and deterministic actions. (7) L5 tests: every conversation starts with the FR/EN AI disclosure and the chat UI always shows an AI label; eval cases prove the coach never claims to be human or a licensed professional. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M11.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Never let model output bypass the engine. Mock the model in unit tests; run live evals only via the eval command. If blocked, or after 70 turns, stop and update docs/status/M11.md with the remaining gaps and exact next steps.

## M12 — Wearables & Health Integrations

/goal Implement M12 Wearables & Health Integrations as specified in docs/specs/M12-wearables-health-integrations.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/integrations defines a HealthSource interface with HealthKit and Health Connect adapters; mocked tests cover reading each data type and writing a workout. (2) The BLE heart-rate parser handles 8-bit and 16-bit HR formats and RR intervals from recorded packet fixtures. (3) Consent tests: reads happen only for consented types; revocation stops reads and deletes cached samples of that type. (4) Readiness integration test: HRV/RHR inputs change the M05 readiness score; removing them falls back to self-report without errors. (5) A settings screen lists connections and consents in FR/EN. (6) L9 test: a network/analytics spy proves health-platform data never reaches analytics or third-party endpoints. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M12.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No background location or continuous tracking. If blocked, or after 50 turns, stop and update docs/status/M12.md with the remaining gaps and exact next steps.

## M13 — Engagement, Habits & Community

/goal Implement M13 Engagement, Habits & Community as specified in docs/specs/M13-engagement-habits-community.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) Streak tests: planned rest days keep streaks; freezes work; missing an unplanned day breaks the streak without guilt copy (copy denylist test FR/EN). (2) Notification scheduler tests: ≤ 1 per day by default, quiet hours honoured, reminders derived from the user's plan. (3) Achievements fire on PRs, variant unlocks and consistency milestones (unit tests with seeded logs). (4) Private challenge between two users works end to end (API integration test); invite and referral links attribute correctly. (5) Share-card test: rendered image metadata and content exclude bodyweight, photos and location unless opted in. (6) Tests: marketing notifications need a separate opt-in; report and block work on challenge content and create a moderation-queue item. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M13.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No public leaderboards; no dark patterns (confirm-shaming, forced continuity). If blocked, or after 45 turns, stop and update docs/status/M13.md with the remaining gaps and exact next steps.

## M14 — Smart Execution — Voice Coach & On-Device Motion Sensing

/goal Implement M14 Smart Execution — Voice Coach & On-Device Motion Sensing as specified in docs/specs/M14-smart-execution-voice-motion.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/motion implements a rep-counting state machine per movement, tested on recorded pose-keypoint fixtures (≥ 50 sets per movement from consenting testers or synthetic sequences) with ≥ 95% count accuracy. (2) A benchmark note in docs/status/M14.md reports ≥ 20 fps on the reference mid-range device (manual measurement recorded with device name). (3) A network-spy test proves zero network calls while camera mode is active; no frames are written to storage. (4) Voice cues play in FR and EN for every cue key; voice commands 'done N reps', 'rest', 'next' are parsed by unit-tested intent rules. (5) Camera mode requires an explicit per-session start and shows a persistent indicator (component test). (6) The first camera session shows the L3 camera notice; a test proves no pose or image data is persisted. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M14.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Label form feedback as beta; never claim injury prevention. If blocked, or after 70 turns, stop and update docs/status/M14.md with the remaining gaps and exact next steps.

## M15 — Coach Portal (B2B)

/goal Implement M15 Coach Portal (B2B) as specified in docs/specs/M15-coach-portal-b2b.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) apps/coach-web supports sign-in, client roster, assigning a program, editing a session, reviewing logs and pain flags, and messaging; Playwright E2E tests cover each flow. (2) RBAC tests: owner/coach/assistant permissions; a coach sees only data within the client's SharedScope; revocation takes effect immediately. (3) A coach edit that would exceed a client's SafetyProfile caps is rejected by the engine with an explanation (test). (4) Every coach action writes an audit entry (test). (5) The portal meets WCAG 2.2 AA on core pages (axe checks in Playwright). (6) L10 tests: a coach cannot access any client before accepting the Coach Agreement and passing credential verification; clients see the verification status. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M15.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No coach may lift safety caps. If blocked, or after 70 turns, stop and update docs/status/M15.md with the remaining gaps and exact next steps.

## M16 — Monetization & Subscriptions

/goal Implement M16 Monetization & Subscriptions as specified in docs/specs/M16-monetization-subscriptions.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) apps/api has an entitlement service fed by webhook fixtures for purchase, renewal, cancellation, refund and restore; integration tests cover each. (2) Duo plan: two seats linked; removing a seat revokes entitlements (test). (3) A test enumerates safety features (screening, pain monitor, red-flag flow, data export) and proves they are available on the Free tier. (4) Tampering test: modifying local entitlement state does not unlock premium API features. (5) Paywall screens are localised FR/EN and support regional price display from store data (component tests). (6) L8 tests: cancellation takes no more steps than purchase; a trial-end reminder is scheduled; displayed prices include taxes per store data. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M16.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; No real payment credentials; sandbox fixtures only. If blocked, or after 50 turns, stop and update docs/status/M16.md with the remaining gaps and exact next steps.

## M17 — Privacy, Security & Compliance

/goal Implement M17 Privacy, Security & Compliance as specified in docs/specs/M17-privacy-security-compliance.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) Consent records are versioned per data type; tests prove features for a data type stay off without consent and switch off on withdrawal. (2) In-app export returns all user data (JSON) and deletion removes it from primary storage immediately with a scheduled backup purge; integration tests cover both. (3) A log/analytics scrubber test fails if emails, names, weights, pain reports or free text reach logs or analytics events. (4) CI runs dependency audit, secret scanning and static analysis; the pipeline fails on high/critical findings. (5) docs/compliance contains a DPIA draft, record of processing, retention schedule, breach runbook and a MASVS/ASVS checklist with status per item. (6) The age gate blocks users under 16 (E2E). (7) docs/compliance/records-of-processing includes lawful basis, transfer mechanism and authority-filing status per jurisdiction in the matrix. (8) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (9) docs/status/M17.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Legal documents are drafts marked 'requires counsel review'. If blocked, or after 60 turns, stop and update docs/status/M17.md with the remaining gaps and exact next steps.

## M18 — Analytics, Experimentation & Admin CMS

/goal Implement M18 Analytics, Experimentation & Admin CMS as specified in docs/specs/M18-analytics-experimentation-admin.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) A typed event taxonomy exists; a test rejects events containing health values or free text. (2) Feature flags and A/B assignment are deterministic per user and tested. (3) Remote-config tests: a coefficient change requires two approvals, rolls out by percentage, and rolls back to the previous version; S1–S7 thresholds are rejected as non-configurable. (4) The admin CMS (inside apps/coach-web or apps/admin) supports create → review → publish for exercises and translations with two-person approval (Playwright E2E); every admin action is audited. (5) A retention and funnel dashboard definition is committed (queries or config) for activation, adherence and W4 retention. (6) Config test: experiments or flags targeting acceptance, notices, AI disclosure, cancellation or safety flows are rejected. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M18.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Safety thresholds are code, not config. If blocked, or after 55 turns, stop and update docs/status/M18.md with the remaining gaps and exact next steps.

## M19 — Launch Readiness & Go-to-Market

/goal Implement M19 Launch Readiness & Go-to-Market as specified in docs/specs/M19-launch-readiness-gtm.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) 'pnpm launch:check' runs automated gates (tests, coverage thresholds, bundle size, cold-start benchmark result file, accessibility checks, missing-translation check, validated:false count) and prints a pass/fail table. (2) Store metadata (FR/EN descriptions, keywords, screenshots placeholders, privacy/data-safety answers) is committed under store/ and linted for forbidden medical claims. (3) docs/launch contains the beta plan, support FAQ (FR/EN), go-to-market plan, pricing-test plan and launch-day runbook. (4) docs/launch/advisory-signoff.md lists every validated:false item with owner and status; launch:check fails while any safety-relevant item is unvalidated. (5) The final launch:check output is pasted, showing which gates pass and which are blocked and why. (6) launch:check includes legal gates (counsel sign-off per jurisdiction, trademark clearance, insurance, incorporation, licence scan, claims linter) read from docs/legal/launch-legal-gates.md and fails while any is open. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M19.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Do not mark expert items as validated; only record their status. If blocked, or after 50 turns, stop and update docs/status/M19.md with the remaining gaps and exact next steps.

## M20 — Legal Framework, Claims Control & Defensibility

/goal Implement M20 Legal Framework, Claims Control & Defensibility as specified in docs/specs/M20-legal-framework-defensibility.md, following CLAUDE.md, the safety invariants S1–S7 in docs/specs/00-product-vision.md and the legal invariants L1–L12 in docs/specs/00-legal-framework.md (read all four first). The goal is met only when every condition below is true AND demonstrated in this session by pasting the output of the commands that prove it: (1) packages/legal provides versioned documents per locale/jurisdiction, an acceptance service and a notice registry; tests cover acceptance, re-acceptance on material change and jurisdiction-specific age thresholds. (2) A production build config test fails if any enabled legal text lacks counsel approval. (3) 'pnpm legal:claims' lints i18n catalogues, store/ metadata and AI-coach prompts against FR/EN denylists (diagnose, treat, cure, guaranteed results, burn fat fast and French equivalents); a fixture with a forbidden claim fails and an entry in the substantiation file passes. (4) 'pnpm legal:licences' generates an SBOM, fails on licences outside the allowlist, and validates the asset/dataset licence register; both run in CI. (5) The defensibility log is append-only and hash-chained; a test proves tampering is detected, and 'pnpm legal:export --user <id>' produces a legal-hold export of acceptances, notices, safety events and engine versions. (6) docs/legal contains the founder checklist, jurisdiction matrix, risk register, document list with drafts, trademark register, incident procedure and counsel sign-off tracker, each marked 'requires counsel review'. (7) 'pnpm -w typecheck', 'pnpm -w lint' and 'pnpm -w test' all exit 0 on a clean run. (8) docs/status/M20.md lists what was built, ADRs added, deviations from the spec with reasons, every item left validated:false for expert review, and open questions. Constraints: never weaken S1–S7 or L1–L12; never add medical or results claims or unlicensed assets; never bypass acceptance, notices or AI disclosure; never delete, skip or loosen existing tests to get green; no secrets in git; every user-facing string goes through i18n FR/EN; Write legal texts only as clearly marked drafts; never mark anything counsel-approved. If blocked, or after 55 turns, stop and update docs/status/M20.md with the remaining gaps and exact next steps.